Grande Ronde Model Watershed

Board of Directors’ Board Meeting

January 23rd, 2018, 5:00 p.m.

Wallowa Community Center in Wallowa, OR

Donna Beverage, Vice Chair, brought the meeting to order at 5:00 p.m.  Introductions were made.

Approval of Minutes and Agenda: Larry Nall moved to approve the November 28th meeting minutes, and the January 23rd agenda; Jed Hassinger seconded, and the motion carried (attachments in file).

Calendar/Announcements: Jeff Oveson announced that Kayla Morinaga would be joining the GRMW staff as the Monitoring Network Coordinator in March. Calendars for January, February and March were provided (attachment to file).

Project Proposal Review & Approval:

Wallowa Baker: Jeff Oveson went over the review of the project from the last Board meeting (wait for OWEB RRT review of the proposal, clarification of design sheets, cost questions in relation to the fish screen and barrier).  Colleen Fagan included maps that are in the packet for clarification on the fish screen, stock watering system, buried flood irrigation pipe, post/rail fence, and barbed wire fence locations.  Budget differences included a request of $82,900 less from Bonneville Power Administration (BPA). Contribution from Oregon Department of Transportation (ODOT) is up to $113,000. Oregon Department of Fish and Wildlife (ODFW) in-kind contribution is up to $23,000, this includes construction of the fish screen and passage barrier. BPA fund request for fish screen and passage barrier includes supplies and materials for those. The BPA request for the Grande Ronde fish habitat experimental biological aid is for ODFW staff time for one month (salary/benefits).  The position is already funded by BPA, but not for a full year. These funds add a month to the position.  The staff recommends to fund the project, including the staff time, with the proviso that the latter will be submitted to BPA for their review.

Nick Myatt had concerns about BPA approving staff funds on some projects and not on others.  He would like to know the protocol for when to include staff time, and when not to, in proposals.  Jeff explains that this is the first time a direct-funded program staff funding as part of an implementation project.  Allen Childs asks about the ODFW in-kind for habitat program staff that was in the original budget, and why it was removed.  Colleen explained that because the GRFH program is funded by BPA, she was not sure if that would really be considered “in-kind”, so it was removed to clean up the budget. Jeff asks Colleen about funding for plants from Plant Works.  This line item is one item for $23,154 and the BPA request is $9,585, ODOT contribution is $10,000 this doesn’t add up. Colleen explains that money left over from construction work that already completed is to go toward the plants.  This money was applied to the $23,154 total cost, reducing the current need to $19,585.  Larry Nall moved to approve the project proposal, Aaron Bliesner seconded, and the motion carried.

Sheep Creek: Jesse Steele reminded the board that the project was approved in November, but he wanted to clarify the line item in the budget for Trout Unlimited (TU) travel time.  Follow up with TU provided an updated budget that explains this travel time is for travel to and from the job site for the project manager over three years.  He is traveling from Baker City to Sheep Creek, which is why the cost is high.  Nick Myatt asked if it is normal to include travel to and from a job site in the budget.  He asked if Union Soil and Water Conservation District (USWCD) includes that in their budget.  Aaron Bliesner confirmed that they do.

UGR Plantskydd: Jesse Steele reviewed the request from the last Board meeting for a more robust monitoring plan before the board will vote on this project.  Since then, meetings with Joe Platz  (USFS) and Mike Wisdom (Pacific Northwest Forestry and Range Lab)  have resulted in the removal of the monitoring funds from the budget.  Wisdom has agreed to submit a proposal in March 2018 seeking funding to complete the monitoring that will support Plant Skydd application to determine efficacy.

Nick Myatt asked if the Board votes on the project now.  Jesse confirmed yes.  Nick expressed concern that as stated, the proposal has zero monitoring in it.  Jesse explained that the appropriate group (PNW) will do the monitoring, and the project/proposal will be split into two components.  The Board discussed cost per acre, application process, and efficacy of product.  Nick asked how the PNW lab would fund the monitoring program.  Jesse explained that $12,556 was taken out of the original Plant Skydd budget, and this will go toward PNW Lab funding.  This proposal will go through Oregon Watershed Enhancement Board (OWEB) Focused Investment Program (FIP) because there are funds allocated for monitoring in this funding.   Allen Childs mentions that they have a draft document from their study of Plantskydd on Catherine Creek Southern Cross project.  He’s hoping this will be released in the next month or so.  Nick expressed his skepticism about the efficacy of Plantskydd, and his concern that the splitting of the project and the monitoring is not addressing the Board’s original concern with the project proposal’s lack of an adequate monitoring plan.  He says they should be proposed together before a vote.  Larry Nall suggests making the vote contingent on monitoring plan completion will make is impossible to complete contracting for summer 2018 work.  Allen askes about funding timeline for PNW Lab.  OWEB FIP had money dedicated to monitoring on Meadow Creek.  Plant Skydd monitoring will be integrated with ongoing monitoring in a prospectus to be submitted March 1, 2018.  There was discussion about other monitoring in the area, and timing of spraying. Jeff Oveson suggests funding the project for one year instead of two, and reviewing monitoring results, then approving the next year if results are indicative of sufficient efficacy.  Tim Bailey asks about the timeframe for OWEB FIP funding.  Jesse explains that it would be two years.  Then funding requests would go out for two more years.

Larry Nall moved to approve the project proposal for one year; contingent on a monitoring plan that the IT/staff approve of.  The second year will be approved depending on the results of the monitoring plan in the first year; Jed Hassinger seconded, and the motion carried with Donna Beverage and Nick Myatt voting against the motion.

OWEB Capacity Tool: Jeff Oveson reviews the self-assessment tool.  It is a requirement from OWEB for all watershed councils to complete.  Through this self-assessment, individuals and the group as a whole, will review four aspects of the program (leadership, adaptability, management, and operational capacity). Board members who’d like to fill it out, please do.  This will be reviewed and worked on at the next Board meeting.

Staff Report: BPA accountability report was provided in the Board packet (attachment to file).  We have submitted our annual administration budget to BPA.  We are on a tight budget, partially due to benefits going up (health insurance).

Partner Reports:

ODFW: Nick Myatt informed the group that they are having budget review/program review with BPA, and reductions in funding are likely, but unsure.  BPA has expressed concern about the budget for the Hall Ranch project in these discussions, after having been the primary proponent of Highway 203 relocation. Colleen gave an update on the Bowman UGR Fish Passage project.  Interfluve-Rio has been contracted to design the project.  They have had one meeting to talk about design, goals, and opportunities.  The same firm has been hired to design the Catherine Creek State Parks project, and meetings for that will happen the end of January or early February.  They are also designing the Hall Ranch project.

Nez Perce Tribe: Katie Frenyea gives an update on watershed programs.  Tamkaliks was delayed because the tribe wanted more modeling for side channel functionality.  BPA agreed to do hydraulic modeling.  They found that the location of the proposed is on bedrock, so the side channel would most likely not have flow year round, so this will not be built.  The second half of the project will have benefit.  They are coming up with new concepts/design for the project.  Conversations with Woody Wolfe and The Wallowa Land Trust have begun.  Now that the Tulley Hill Diversion project is complete, they are ready to move forward with a project that Woody and Coby Menton started discussing years ago.  The project will be a large side channel complex and wetland on about 80 acres of the second Wallowa Land Trust easement on the Wolfe property.  Katie and Coby were asked by the Land Trust to give a presentation on what the project would entail.  Some restrictions may apply under the easement.  There are three other landowners who have shown interest in the project as well.  Katie is also working on some land acquisitions on the Lostine River and Wallowa Lake.  The contract for the screen on the cross country canal has been finalized and sent to ODFW and should be implemented in Fall of 2018.  They are also about to put a bid out for riparian fencing on Big Sheep for three of the nine miles.  They are working on funding sources for the other six miles.

Confederated Tribes of the Umatilla Indian Reservation: Allen Childs has three projects, two in the Upper Grande Ronde and one on Rock Creek.  These are all working on wrapping up design and permitting and getting ready to be sent out for contracting.  He thinks these will start the Dry Creek Aiwohi-Cisco project in May 2018.

USWCD: Aaron Bliesner gave an update on projects.  They hope to start work on Dry Creek  this summer.  And complete an irrigation efficiency upgrade on Catherine Creek RM 38.5.

Union County: Donna Beverage gave an update on the Union County Place-Based Planning project.  She spoke to the benefit of having different groups come together and learn from each other.  She invites everyone to come to meetings and participate.

Other: Nick Myatt asked about progress on the Wallowa Atlas.  Katie Frenyea and Alex Borgerding gave an update. Katie explained that because Wallowa County is so large, and there is one Atlas for the whole area a different approach is being taken that differs from the Upper Grande Ronde and Catherine Creek Atlases.  She said that the Atlas team is working on teasing out details of the model they are using to prioritize areas.  Alex stated she worked with Doug Knapp and Sean Welch at BPA to develop an analysis model using hydraulic models, and vegetation height/density analysis to prioritize areas for opportunity mapping.  This has is completed for the Wallowa River portion of the Atlas.  The Atlas team will be reviewing the outputs at the next meeting, and hopefully moving on to mapping opportunities.  Alex is waiting for the hydraulic models for lower Bear, lower Lostine, and lower Hurricane from BPA.  They will move to these tier 1 areas next.

Next Meeting:

Annual meeting will not be in March due to scheduling conflicts.  Jeff Oveson suggests trying to have one in the fall. The next meeting will be March 27th at the Elgin Community Center at 5:00 p.m.  Meeting adjourned at 6:25 p.m.

Meeting Attendance:

Board Members/Alternates: Nick Myatt, Larry Nall, Katie Frenyea, Allen Childs, Aaron Bliesner, Jed Hassinger, Tim Bailey, and Donna Beverage.

Public/Other: Colleen Fagan.

Staff: Jeff Oveson, Jesse Steele, and Alex Borgerding.