Grande Ronde Model Watershed

Board of Directors’ Meeting

April 22, 2025 – 5:00 p.m.

Elgin Community Center, Elgin, OR

Larry Nall brought the meeting to order shortly after 5:00 p.m.

Approval of Board Meeting Agenda and February Board Meeting Minutes:  Jed Hassinger moved to approve the proposed Board meeting April 22, 2025, agenda; Dave Yost seconded and the motion carried.  Dave Yost moved to approve the February 25, 2025, meeting minutes; Jed Hassinger seconded and the motion carried.  (attachments to file).

Calendar/Announcements:  Calendars for April, May and June were provided (attachments to file).  Jesse Steele shared that Ian Wilson, GRMW Wallowa County Project Coordinator, took another job with the Greater Hells Canyon Council.  GRMW will send out a job announcement and description tomorrow for the Wallowa County Project Coordinator position.  The job announcement will run for a month.  Interviews will be held the beginning of June.  The Board discussed the salary for this position. Update on the program’s federal funding, GRMW receives their administration funds from Bonneville Power Administration (BPA) and Oregon Watershed Enhancement Board (OWEB).  GRMW’s new BPA administration contract has been approved and will start May 1, 2025, and run until April 30, 2026.  BPA increased the overall expense budget by 2.5%.  OWEB grant is for watershed council capacity.  This grant is covered with State lottery funds.  These two funding sources are secured.  OWEB receives Pacific Coastal Salmon Recovery Funds.  These federal funds are used in watersheds where there are anadromous fish.  A lot of GRMW’s restoration grants are funded through these funds.  It varies from $15 million to $20 million a year that OWEB receives.  These funds are likely to be reduced at OWEB.  This could affect GRMW.  A recent executive order that came out is looking at clarifying the definition for harm under the Endangered Species Act (ESA).  It is directed at the species and not applied to habitat that the species utilizes. This could have some impact on what we are doing to mitigate impacts from the hydro system on the Columbia River.  Several partners with a lot of expertise are taking early retirement or taking the buyout, Jeff McLaughlin with the Bureau of Reclamation (BOR) and Dana Nave and Mike Wisdom with the Forest Service (FS) and others.

Election of Chair and Vice-Chair:  Jeff Yanke indicated that the Executive Committee (Larry Nall, Allen Childs and Jeff Yanke) met and discussed candidates to fill the Chair and Vice-Chair positions.  Over the years, the county commissioners from Wallowa County and Union County have been in the role of chair and vice-chair.  Since both Susan Roberts (Wallowa County Commissioner) and Donna Beverage (Union County Commissioner) are no longer with GRMW, the committee proposed to not have the two new commissioners, Lisa Collier and Jake Seavert, as the Chair and Vice-Chair at this time and to recommend Larry Nall as Chair and Jed Hassinger as Vice-Chair for two years.  At the end of the two years, they will revisit the two positions to see if the commissioners would like to be considered to fill them again.  Jeff Yanke moved to appoint Larry Nall as Chair and Jed Hassinger as Vice-Chair for a period of two years, Morgan Olson seconded and the motion carried.

Lookingglass Bridge Construction Project Proposal:  The project proposal was sent out to the Board for their review before the meeting (attachment to file).  Amanda Coffman provided a handout on the project covering the description, objectives, alternative considered, funding, and the Implementation Team (IT) comments along with staff recommendation (attachment to file).  She stated that they held a site visit on April 10, 2025, with the IT and others.  The Confederated Tribes of the Umatilla Indian Reservation (CTUIR) is the landowner.  The project is located in the Upper Grande Ronde and is in a Tier III area.  The request for funding is $510,000.  The purpose of this project is to remove the old bridge that can’t handle large equipment and build a new bridge downstream.  Allen Childs spoke more in depth on the project.  There are eight other structures in the project reach that will be removed.  CTUIR will work with adjacent landowner, Manulife, to further explore the option of an easement.  Allem feels engineer estimates are high for both bridge and habitat projects.  The habitat restoration portion of this project will be included in the Fall project solicitation process.  This request is in the FY25 budget and the habitat restoration would be in FY26.  If there is excess FY25 funds, it could go towards FY26 budget. CTUIR’s in kind contribution includes law enforcement, housing program, and weed control.  Jeff Yanke moved to fund the Lookingglass Bridge Construction project at the existing level of $510,000 and any cost savings realized from here on out through agreement with neighboring landowner or construction savings in the cost of the bridge would be carried over to fund the habitat improvements on said property, Lisa Collier seconded, and the motion carried with Allen Childs abstaining.  Allen stated that regarding the right-a-way, it could be between $30,000 - $40,000 for legal costs.

Fiscal Year 2025:

BPA Contracting Timelines:  BPA is working at being more efficient in conducting business and making changes.  Part of their changes include that a draft Statement of Work (SOW) and budget package for a contract, cooperative agreement or grant request must be submitted to the BPA Contracting Officer Representative (COR) at least 150 days before the requested performance start date.  BPA will start enforcing their contracting timelines.  This could be results from their 2023 audit, where there was a finding that they weren’t sticking to their existing contracting rules.  GRMW will have to adjust the timelines within their step-wise process.  The immediate need is that this fiscal year ends on September 30, 2025.  April 30, 2025, would be the 150 days until the end of this fiscal year.  This puts pressure on getting the FY25 funds in contracts and the drafts submitted by the end of April so they could start on September 30, 2025, at the earliest.  Jesse, Amanda, and partners discussed how they could allocate the rest of the FY25 funding.

Catherine Creek and Upper Grande Ronde Atlas Update:  Jesse shared the budget costs of the atlas update (attachment to file).  Jesse and Amanda have been working with Nick Legg at Lichen, Land and Water, on the update.  This is funded through an OWEB grant.  This grant has helped to get through the first six tasks (phase 1).  Phase II is tasks 7-10.  The estimated costs for phase II is $71,769.  With the cost rates going up, they are proposing that they take $100,000 out of the FY25 funding and put it towards phase II of the atlas update.  Jeff Yanke gave a recap on the atlas.  Jesse did indicate that he does have a presentation on the atlas if folks were interested at another time.  Jesse stated that the work over the last year has been assessing the last 10 years of projects.  What has been accomplished and are revisiting the scoring and the framework of the atlas. They do have ideas on how to improve the atlas.  Dave Yost moved to approve the $100,000 for updating the atlas, Jed Hassinger seconded and the motion carried.

Catherine Creek Townley Dobbins Diversion:  Jesse reported that this GRMW project was completed in 2010.  Oregon Department of Fish & Wildlife (ODFW) screen shop raised concerns about the diversion with the jump height into the fish ladder.  Staff visited the site with Chuck Simpson, ODFW screen shop and ODFW district fish biologist last year.  In 2019, there was a high flow event that went over the boards and eroded the gravels and cobbles within and just downstream of the diversion structure.  It eroded about a foot in a half downstream from the point of diversion.  Ending up with an 18-inch jump into the fish ladder.  During irrigation season when the board are in, the only upstream passage is through the fish ladder.  Staff is purposing to put funding towards hiring an engineer to work on the designs and possible a fix.  Jed Hassinger moved to approve $50,000 for this project, Allen Childs seconded and the motion carried.  Allen nominated Deric Carson, CTUIR, to be co-sponsor on the project.

Catherine Creek River Mile 42.5 Passage Project:  CTUIR is the sponsor.  GRMW Board has discussed this project and has approved funding for designs in a prior fiscal year.  Staff and partners have been working over the last couple years on identifying the passage issues and solutions.  Jesse showed photos of the adult collection facility.  As they moved to a final design the engineer’s estimate doubled in costs. CTUIR is seeking other funding sources: USFWS and Accord funding. Staff is purposing to take the remaining FY25 budget of $700,000 towards the construction of this project.  Dave Yost moved to approve the additional funding for construction, Jed Hassinger seconded and the motion carried with Allen Childs abstaining.

Bear Creek Bridge Replacement Technical Design:  ODFW is the sponsor.  In 2024, GRMW awarded $150,000 for the designs for the habitat work.  Winston Morton and the engineers realized that 1) the county bridge has issues and it is at the end of its life, 2) they have come up with design concepts, it is not in the ideal spot for the habitat restoration work.  If it stayed in the spot it would have to be enlarged.  Winston has to decide if the habitat design needs to exclude a section upstream and downstream of the bridge and take it out of the habitat work for now and make it a later phase or need additional funding to get the engineers looking at the bridge to make it work with the habitat restoration design.  Additional funding of $50,000 is needed for the bridge design.  Since there is an existing BPA contract, funds for the bridge can be added to the contract.  Lisa Collier moved to approve the additional funding for the bridge, Jed Hassinger seconded and the motion carried with Jeff Yanke abstaining.

Buffalo Flats Little Creek Project Update:  Jim Webster updated the Board on where the project is now.  He mentioned that landowner, Tony Malmberg, passed away on April 5th and his widow, Andrea Malmberg, is continuing to move forward with the project.  They are waiting for the final design. The engineers will have the final design in May.  The design is for a zero rise.  The final draft design in March, there was a couple of changes that the internal planning team wanted to make on the reaches, working with the contractor on where the reaches are located.   This summer, they will advertise for competitive bids.  They will contract with BPA the end of September.  The scheduled construction is planned for 2026.  They have the Land Use Compatibility Form and the Floodplain permit from the County but the lower piece of the project is located in Union’s city limits.  They have visited with the City Administrator /Floodplain Manager and asked for approval of the Land Use Compatibility form that is necessary to have for the DSL removal fill permit and for the OWEB funding.  The City is reviewing the project and Aaron Bliesner and Jim have been working through discussions with them.  The City has a letter of opposition and went to the Union County Commissioners.  The Union County Commissioners are not taking a position on the project.  Jim and Aaron continue to meet with the City of Union’s floodplain manager on the signing of the Land Use Compatibility form.   BPA’s NEPA folks have the authority to sign off on this project.  Aaron has performed spawning surveys in the project area and have found three redds and he is planning another survey this week and then again in two more weeks.  Jed Hassinger asked about the livestock management.  The Malmbergs hired a partner two years ago to work with the livestock management.  Andrea is working with the livestock management as well.

Dave Yost asked if there has been a bid awarded on the William’s project or above it?  Jesse stated not for construction but there has been for design.  A project proposal may come through GRMW this fall.

Jeff Yanke thanked Board for the letter of support for the Qapqapa Acquisition Project.  ODFW is working through the funding process through the Forest Legacy Program.  They are the only Forest Legacy Project in the State of Oregon.  On behalf of CTUIR, Rocky Mountain Foundation and ODFW, they are grateful for the opportunity.

Next Board Meeting:  The next scheduled Board meeting will be held on June 24, 2025, in Wallowa, Oregon, at the Senior Center at 5:00 p.m.  If you have any questions or comments, please call (541) 663-0570 or write GRMW, 1114 J Avenue, La Grande OR 97850.  To reach us electronically, visit www.grmw.org.  The mission of the Board of Directors’ of the Grande Ronde Model Watershed is “to develop and oversee the implementation, maintenance and monitoring of coordinated resource management that will enhance the natural resources of the Grande Ronde River Basin.”

Meeting adjourned at 6:26 p.m.

Meeting Attendance:

Board Members:  Larry Nall, Jed Hassinger, Dave Yost, Lisa Collier, Jeff Yanke, Stephaney Kerley, Jim Webster, Morgan Olson, JD Cant, Jake Seavert and Allen Childs.

Others:  No public in attendance.

Staff:  Jesse Steele, Connar Stone, Amanda Coffman, Alex Towne and Mary Estes.