Grande Ronde Model Watershed

Board of Directors’ Meeting

June 24, 2025 – 5:00 p.m.

Wallowa Senior Center – Wallowa OR

Jed Hassinger, Vice Chair, brought the meeting to order at 5:00 p.m.

Board Meeting Agenda and Minutes:  Jesse Steele would like to add a discussion on a letter of support for Union Soil and Water Conservation District (USWCD) to the agenda.  Jake Seavert moved to approve the addition to the agenda, Morgan Olson seconded and the motion carried (attachment to file).  Jim Webster moved to approve the April 22, 2025, meeting minutes; Jeff Yanke seconded and the motion carried (attachment to file).

Calendar and Announcements:  Calendars for June, July and August were provided (attached to file).  Amanda Coffman, Alex Towne and Carrie Castleton Lowe will be hosting a booth on riparian vegetation at the Woodlands and Watershed Festival in Enterprise this Friday, June 27, 2025.  The Wild and Scenic Film Festival will be held on November 7th in La Grande.  Location to be determined.  On November 18th and 19th will be the State of the Science Meeting.  Location to be determined.

2024 Audit Results:  Mary Estes provided a handout from Yvonne Roberts, CPA, on the audit (attachment to file).   Mary stated that the audit took place the beginning of May.  There were no financial statement or compliance findings along with no findings related to internal controls.  Yvonne retired the end of May and Lindsey Cole will be taking over GRMW’s audit starting with the 2025 audit.  Since GRMW expends more than $750,000 in federal money, they are required to have a compliance audit.  The cost of the audit was $13,800.  Jim Webster mentioned that USWCD’s audit was $16,000.  Jesse Steele indicated when he spoke to other watershed councils; they indicated that the $13,000 was low cost for an audit and their audit costs were from $16,000 to $30,000.

Update on the Wallowa County Project Coordinator Hiring Process:  Jesse Steele stated that they conducted interviews in early June.  Interview panel was Jesse, Amanda Coffman, Katie Frenyea and Mike Lance.  They interviewed three strong candidates.  This position might not be filled until August or September.  He will keep the Board updated on the outcome.

Fiscal Year 2025 Update and Looking Forward to Fiscal Year 2026:

Fiscal Year 2025: Jesse Steele indicated that at the April Board meeting, the Board approved funding for four projects.  Those four projects have been contracted and are moving forward.  Funding was added to Oregon Department of Fish & Wildlife’s (ODFW) Bear Creek design contract so the engineer could look at the bridge that is in the project area.  There were funds set aside for the Catherine Creek Townley Dobbins Diversion, located in Union downstream from the park.  GRMW worked on this project in 2010.  Currently, it has a massive erosion problem that is a major fish passage concern.  Allen Childs and Deric Carson, Confederated Tribes of the Umatilla Indian Reservation (CTUIR) offered to take the project on.  GRMW is not sponsoring the project but will assist with it.  Sean Welch, Bonneville Power Administration (BPA), will do the design work.  The Board previously approved $50,000 for the design work; since BPA is doing the design work, the funds will go towards the implementation.  Implementation is planned for this fall if the permits are completed.  The Catherine Creek 42.5 Fish Passage contract is in place.  The contract for the Catherine Creek and Upper Grande Ronde Atlas Update is ready to go.  Successfully utilized all the funding through BPA.

Fiscal Year 2026:  FY26 starts on October 1, 2025.  BPA will increase GRMW’s project budget from $4 million to $4.2 million.  Jesse and Amanda Coffman have been reaching out to partners on potential fall project proposals.  There will be five project proposal requests in the fall.  The dollar amount requested will be around $6.5 million for the five projects.  Staff will work with the partners on possible approaches in dealing with the shortfall of funds i.e., having several phases to the projects.  OWEB may have an opening in 2027 to accept Focused Investment Partnership (FIP) projects again.  Previously, a lot of the FIP funding came from the Pacific Coastal Salmon Recovery Funds.  Shortly, we expect these funds may not be available.  This funding was around $30 million to OWEB.  Lottery funding was also used for FIP projects.  The Wallowa partnership is working on their strategic action plan and getting that in place to apply for FIP funding.

Partner Updates:

Oregon Department of Fish & Wildlife (ODFW):  Jeff Yanke stated that the Bear Creek project is close to 30% design. They will be conducting mussel surveys soon.  They will apply for implementation funds this fall.  Winston Morton, his crew, Kirsten Russell (Private Forest Accord Biologist), and Sarah Anderson, (Joint Forester with Oregon Department of Forestry (ODF)), are looking at restoration projects in the Minam Wildlife Area in ways to utilize the existing timber stands.  The main goal is to get complexity in the lower nine miles of the Minam River that has legacy effects of splash damming and to reduce temperatures.  There were a lot of radio tagged Chinook in the Upper Grande Ronde River honing in on the wood structures in the Bowman project.  A good result to see.  CTUIR has temperature loggers in the stream as well.  Congratulation goes out to Nick Smith and his wife on their new precious baby.  He will be on leave this summer.  On the District side, the fish passage folks approved the following projects: Buffalo Flats and Vey Meadows.  Aric Johnson successfully got a 15-year agreement on the Vey Meadows Fish Passage.  ODFW is on contract with the landowners on the Beaver Creek acquisition.  The Forest Legacy funding is in process.  ODFW staff will be onsite tomorrow.  The appraisal is in process.

Forest Service (FS):  Aric Johnson indicated that they are wrapping up the planning on a number of projects and are continuing with the implementation of projects.  The Meadow Creek Floodplain Restoration Design project is going through a separate design team that is working with the FS and the PNW Lab on where the opportunities lie in the Meadow Creek drainage.  There are 80 partners involved in the designs.  Upper Grande Ronde (UGR) Mine Tailings project was out for a 30-day comment period last month.  Received three comments back in support of the project.  NEPA will be ready in draft decision in a week or so.  In FY26, there will not be a lot of new projects.  They will be working on maintenance.  Joe Platz will be working on the Vey reach the month of July.  The site has been staked out.  The mussel survey will take place making sure that there are no mussel beds in the reach later this week.  The piezometer project will be implemented in two weeks.  In Meadow Creek, there will be 30 piezometer wells going in to get pre-implementation data.  Camp Creek culvert, tributary to Indian Creek, may not be implemented this season.  In Wallowa County, they are hoping to implement the Johnson Creek culvert project in 2026.  The Chesnimnus project is in the planning process.  Joe Platz wrapped up work last spring on the Fly Creek project.  He planted 40,000 cuttings.  He is working on fencing a mile of stream in the Upper Fly Creek before Vey Meadows and planting additional seedlings.

Union Soil and Water Conservation District (USWCD):  Jim Webster mentioned that this spring they have been monitoring and observing the LC 5&6 irrigation diversion structures and the fish screen making sure they are working correctly.  They have fixed a couple of things and have a few more fixes to do this summer.  The structures are working good.  They started scoping projects on the next three diversions downstream especially LC 2.  They are working with the landowner on a separate OWEB Small Grant to do riparian fencing this summer and then will start working on a design for the diversion on that property.  Next they will address LC 3&4 which is more complex due to ditches coming in.

This spring the Elmer Dam project is in a holding pattern.  The contractor got the main power line in for the main pump and got both pumps moved.  The contractor will return to work the first of August and in late summer will start the heavy concrete work with the fishway.  They are working with the Hassingers through an agreement with Living Waters to do the connection pipes.  They will start this fall.  They will finish the work in 2026.

On the Free Willow project, they are working with the landowner on a new design for a roughen channel and a sluiceway channel and moving their pump.  They took an 80% design to the landowner for review and they decided to move forward on what was proposed.  That will allow the existing dam to not have boards in it.  It is a roughen channel that raises grade on 2/3 of the channel.  1/3 of the channel will have a headgate that during the winter will open up and allow sediment to flush through and during the irrigation season it will be closed and it will create back water for the pump.  They will put the pump in a wet well so it will be a vertical turbine with an intake out into the deep parts.  The roughen channel will create the exact same water elevations for the three stations that are upstream.  They will not have to modify the three stations.  Plan to finish up the designs and get full approval from the landowner and the irrigators by fall.  The final design proposed for construction funds will be next spring.

The Little Creek Buffalo Flats project 100% drawings are on their website.  The final reports: Flood Risk Assessment, Hydraulic Modeling report, Geotechnical report and other reports are on their website.  The engineer split the plants and planting installation away from the construction.  These will be advertised separately.  There is a proposal into the passage shop for the fish screen.  They are asking for funds to help fund the passage shop to build the fish screen that will go on the State Ditch.  They have been answering the City of Union and community groups concerns.  Received a letter of opposition from the City of Union back in March.  Jim put together a specific response addressing the 17 issues that were brought up in the letter.  Also received a letter from the Wright Hempe Hutchinson Ditch on five issues and they responded to that letter.  They are working with the Governor’s office and the Department of Land Conservation and Development (DLCD) on what they can do to get the sign off from the City on what is needed so they can move forward with the permitting.

Letter of Support for USWCD:  Jesse stated that in May the USWCD sent out an email asking for letters of support to recognize the role that the district plays in the basin and the amount of work they do.  He asked the Board if they would like to provide a letter from GRMW to the District and if that is not an option than personal letters from the community.  The ODFW and FS can’t support political matters.  Jim Webster indicated that the idea behind this was to create a campaign that shows that the district is an important conservation partner in the basin and is for landowners, ag producers and businesses.  Jesse mentioned that he could write a letter of support from GRMW as an entity showing the awarded funding to the district over the years and the number of projects put on the ground with that funding.  USWCD has received around 20 letters of support from landowners and businesses.  By consensus, the Board approved Jesse in writing the letter of support as he mentioned.

Public Participation:  No public in attendance.

Next Board Meeting:  The next Board meeting and project tour will be in Lostine on August 26, 2025.  The tour will be on the Lostine Town Project lead by Katie Frenyea, Nez Perce Tribe (NPT).  The Board meeting and dinner will be held shortly afterwards at M. Crows.

Jeff Yanke moved to adjourn the meeting at 6:00 p.m., Jim Webster seconded and the motion carried.  If you have any questions or comments, please call (541) 663-0570 or write GRMW, 1114 J Avenue, La Grande OR 97850.  To reach us electronically, visit www.grmw.org.  The mission of the Board of Directors’ of the Grande Ronde Model Watershed is “to develop and oversee the implementation, maintenance and monitoring of coordinated resource management that will enhance the natural resources of the Grande Ronde River Basin.”

Board Meeting Attendance:

Board Members:  Jed Hassinger, Jim Webster, Morgan Olson, Jeff Yanke, Aric Johnson, Jake Seavert, and Lisa Collier.

Staff:  Jesse Steele, Amanda Coffman, Connar Stone and Mary Estes.