Grande Ronde Model Watershed

Board of Directors’ Meeting

June 25, 2019, 5:00 p.m.

Wallowa Senior Center in Wallowa

Susan Roberts, Chair, brought the meeting to order shortly after 5:00 p.m.

Approval of Minutes and Agenda:  Jim Webster moved to approve the April 23, 2019, meeting minutes, Jed Hassinger seconded and the motion carried.  Larry Nall moved to approve the proposed June 25, 2019, meeting agenda; Jed Hassinger seconded and the motion carried.  (attachments to file.)

Calendar and Announcements: Calendars for June, July and August were provided (attachment to file). Jim Webster stated that on June 27th there will be a Biodiversity Workshop on farming lands in Union County on Pete Nelson’s Hamann Farm at 9:00 a.m.  They will look at improving farming conditions.

Project Proposal Review:  Jesse Steele indicated that at the April Board Meeting a few projects were deferred until summer or fall of this year.  The Catherine Creek Hall Ranch Fish Habitat Restoration project funding was to go into a capital account and that GRMW was to request a letter from BPA stating if the Catherine Creek Hall Ranch project fell through that those funds in the capital account could go to other projects that are going through GRMW.  When funds are set aside in a capital account with BPA, the funds will not come out of the project budget.  Since the April meeting, there is the capital account and there is the GRMW’s project budget.  GRMW now has unobligated funds in the project budget that need to be obligated to projects by September 30th. The letter from BPA will be in hand by GRMW’s August Board meeting.  Jesse mentioned that we have more funds then we thought due to this change. The project proposals that were deferred have been updated and the Implementation Team will review those at their July meeting.  They will provide recommendations on the project proposals to the Board at their August meeting.  In the draft letter from BPA, Sean Welch proposed putting $3.3 million in the capital account for the Catherine Creek Hall Ranch project.  There will be cultural resource surveys done this fall in this area.  The first phase of the project is scheduled for 2022.

Wallowa County Projects:

Wallowa River McDaniel Fish Habitat Restoration:   This project has moved to the 80% design and will be finalized in a couple of weeks.  The project will be ready to go next year.

Union County Projects:

Longley Meadows Fish Habitat Enhancement:  This project will be at 80% design in July.  This project and the Wallowa River McDaniel project have the potential to receive funds this year.

Upper Grande Ronde Bowman Fish Habitat Restoration:  This project has not progressed forward. Still at the 30% design.  We won’t revisit this project at this time.  It might come back this October or in 2020.

Project Update/Partner Reports:

Confederated Tribes of the Umatilla Indian Reservation (CTUIR):

Bird Track Springs:  Allen Childs reported that they have re-initiated construction on this project.  They will have a complete bypass after July 1st.  The project is planned to be completed by November.  The fish salvage is scheduled for July 8th thru July 26th.  It will probably take a little less than the scheduled three weeks. Besides fish, there are Pacific lamprey and fresh water mussels to move.

Upper Grande Ronde Starkey Project:  Allen mentioned that they are doing the final preparations for wood additions to the Upper Grande Ronde above Starkey in a two-mile reach.  They have gathered 12,000 wood pieces including large wood and racking materials and 32 structures.  It is in the lower two miles of the National Forest.  The helicopter will start Monday, July 1st, flying and placing wood for a week.

Union Soil and Water Conservation District (USWCD):

Dry Creek Aiwohi Cisco:  Jim Webster indicated that this project is west of Summerville.  The project went through an event this spring, the flow matched the modeling at a 25-year flood event.  The channel and the plantings held up but there was some wood that floated downstream towards the end of the project. They have re-evaluated the project and they will pull the wood back up on the floodplain this fall.  The wood might of stayed if the vegetation was fully grown, needed a couple more years of growth.  For public outreach, information on this could be an article in the Ripples Newsletter.

Free Willow:  Jim stated that they are working on the initial planning stages on this project. There are two lower small diversion dams.  They are working on alternatives to improve fish passage. They just completed the surveys. The engineering firm will be doing hydraulic modeling of the sites. It will help to know what the flows look like.

Buffalo Flats: Jim mentioned that they are moving into scoping and planning on this project. It is upstream from Union on Catherine Creek and Little Creek.  The project is mostly on the Robinson property.  Jim and Allen Childs have discussed with Dave Ricker on the options for the project.  There is a lot of public interest so a focus group was created to represent the public.  They have spoken with the Union City Council on the project. They are at the initial stages of looking at the issues.  They are working with the Bureau of Reclamation (BOR) engineering program out of Boise.  Should have a 15% concept by November.

Elmer Dam Fish Passage & Flow Improvement Alternatives Development Project: Jed Hassinger reported that he has been working with Levi Old, Trout Unlimited (TU), and Jim Webster, Union Soil and Water Conservation District (USWCD), on the irrigation efficiencies upgrades.  Looking at alternatives for improving fish passage from the structure.  They are in the early stages of the project.  Jim stated they are trying to build on the surveys that BOR did a few years ago on the tributary assessment.

Staff Report:

Film Production Crew:  Kayla Morinaga mentioned that she applied for a National Oceanic and Atmospheric Administration (NOAA) grant called the Heritage Legacy Program to produce a film in the Grande Ronde Basin highlighting our issues and history.  There will be a two-person film crew out of Corvallis in the basin for eight days collecting information in late August and into early September to capture Chinook spawning.  The film will run for five minutes.  The film production cost $12,000. The purpose is to develop a short educational film to engage our community and our challenges to preserve our salmon runs in Northeast Oregon.

Summer Fish Survey Crew:  Kayla stated that the OWEB grant was received to fund a crew of two for three seasons.  They started working on June 17th and went to training in Prineville for their first week. The crew will be following the Oregon Department of Fish and Wildlife (ODFW) AQI protocols in the habitat monitoring.  They have started working on Whiskey Creek.  After Whiskey Creek, they will work on Spring Creek, Dark Canyon (mid-July), and Rock Creek (August-September).  Jesse mentioned that OWEB may need written landowner agreements. He is working with OWEB on those and he will get back to the partners on what is needed.

Update on Wallowa County Restoration Project Coordinator:  Jesse reported that Coby Menton took a position with the Oregon Watershed Enhancement Board as their Region 5 Program Representative.  GRMW advertised the Wallowa County Restoration Project Coordinator job announcement and have received nine applications.  Interviews will be held on July 2nd.  The interview panel includes: Katie Frenyea, Kyle Bratcher, Dave Yost and Jesse Steele.  The plan is to have the new coordinator start in August.

Board Member Vacant Positions:  Jesse stated that there are four Board Member vacant positions: Economic Development & Industry, Public Interest, EOU, and Public Lands.  A handout was provided showing Board Member representation (attachment to file).  Before Jeff Oveson retired, he spoke with Bill Gamble, Forest Service, about sitting on our Board.  Bill is willing to serve.  The position for the EOU representative will be broadened to Education representative.  The Executive Director is the lead in finding new Board members.  The Board Members and staff will contact Jesse with names of potential candidates for the positions and they will further discuss this at the August Board meeting.  If Board Members want to appoint an alternate, contact Mary Estes.

Public Participation: No public in attendance.

Executive Director Position:  Susan Roberts stated that four Board Members have been working on the position description for the Executive Director.  It is currently in draft form.  The position will be advertised for three weeks.  Mary Estes will handle the advertising.  It will be advertised in The Observer newspaper and the Wallowa County Chieftain newspaper; sent to a large mailing lists through Oregon Watershed Enhancement Board and the Oregon Agriculture Conservation District, and on GRMW’s website.  Larry Nall moved to not pay for travel expenses for the interviewees; Jim Webster seconded and the motion carried.  The interview committee will be Dave Yost, Larry Nall, Jim Webster, Allen Childs and Susan Roberts.

Susan politely asked staff to step out of the room for a short period so the Board Members could have a short discussion about the position.  Dave Yost moved to adjourn, Larry Nall seconded and the motion carried. Meeting convened for a few minutes.

Upcoming Meeting: The next scheduled Board meeting will be held on August 27, 2019, on the Wallowa River McDaniel Project in Lostine. If you have any questions or comments, please call (541) 663-0570 or write GRMW, 1114 J Avenue, La Grande OR 97850. To reach us electronically, visit http://www.grmw.org.  The mission of the Board of Directors of the Grande Ronde Model Watershed is “to develop and oversee the implementation, maintenance and monitoring of coordinated resource management that will enhance the natural resources of the Grande Ronde River Basin.”

Meeting adjourned shortly after 6:00 p.m.

Meeting Attendance:

Board Members:  Susan Roberts, Donna Beverage, Jim Webster, Allen Childs, Jed Hassinger, Dave Yost, Larry Nall and Norm Cimon.

Staff:  Jesse Steele, Kayla Morinaga, Alex Towne, Connar Stone and Mary Estes.