Grande Ronde Model Watershed

Board of Directors’ Annual Meeting

October 9, 2018 – 9:00 a.m.

Ascension School Kimsey Common’s Conference Room – Cove OR

Greetings & Introductions:  Susan Roberts, Chair, brought the meeting to order at 9:00 a.m.  Introductions followed.

Oregon Watershed Enhancement Board (OWEB):  Jeff Oveson introduced Meta Loftsgaarden, Executive Director of OWEB, and Karen Leiendecker, Region 5 Program Representative of OWEB.  Karen provided four handouts: OWEB’s Investments in Union County; Investments in Wallowa County; Region 5 Restoration Quick Facts-Technical Assistance Projects; and a discussion sheet on Restoration Water Quality Projects (attachments to file).  She highlighted Union and Wallowa Counties, which is the Grande Ronde Basin.  From 1999 to 2017, OWEB has granted Wallowa County $10,325,388 in funds for restoration, acquisitions, capacity, technical assistance, monitoring, outreach, education and assessments. The largest portion of the funds went to on-the-ground restoration projects.  During the same time, OWEB granted Union County $7,093,584 in funds for the same type of activities. The largest portion of the funds went to on-the-ground restoration projects.  She also went over the two tables that covered Region 5.  Region 5 covers these counties: Union, Wallowa, Baker, Harney and Malheur. The OWEB Review Team met on June 12th & 13th and reviewed 24 project applications.  Wallowa County had five of those project applications: North Prairie Creek Pipeline, North Zumwalt Prairie, Broady Creek Steelhead Barrier Removal, Upper Wallowa River Restoration, and the Lostine Wetland & Side Channel Complex. The Prairie Creek Pipeline project was their largest project $325,666.  The review team recommended no fund on Broady Creek and Upper Wallowa River projects.

Meta provided two handouts: A brochure called “Who We Are” and a summary sheet on the 2018 Strategic Plan, at a Glance. She made available a couple of copies of OWEB’s 2018 Strategic Plan. She went over her presentation titled “OWEB 20th Anniversary & Strategic Plan” and the handouts.  OWEB’s 2018 Strategic Plan, at a Glance handout shows a Statewide total grants OWEB awarded from 1999-2017 were funded at $566,268,983.  The Strategic Plan is a 10-year plan from 2018-2028.  The plan celebrates the accomplishments over the last twenty years and sets a course for the next ten years. With the assistance of their stakeholders, OWEB has designed the strategic plan to provide direction for the agency and its investments. There are seven priorities: 1) Board awareness of the relationship between people and watersheds; 2) Leaders at all levels of watershed work reflect the diversity of Oregonians; 3) Community capacity and strategic partnerships achieve healthy watersheds; 4) Watershed organizations have access to a diverse and stable funding portfolio; 5) The value of working lands is fully integrated into watershed health; 6) Coordinated monitoring and shared learning to advance watershed restoration effectiveness; and 7) Bold and innovative actions to achieve health in Oregon’s watersheds.  Under each priority are strategies to achieve those priorities.

Grande Ronde Model Watershed Monitoring Program (GRMW):  Jeff Oveson mentioned that the presentations would cover monitoring and riparian management.  Each partner has ongoing monitoring, that needs to be addressed.  Bonneville Power Administration (BPA) does not fund monitoring but wants the data collected in monitoring efforts.  OWEB funds monitoring projects.  GRMW hired Kayla Morinaga as the Grande Ronde Basin Monitoring Network Coordinator to coordinate with all partners in the basin on all the monitoring efforts.

Kayla gave a presentation: Grande Ronde Basin Monitoring Network.  There is extensive restoration work going on in the basin but thorough effectiveness monitoring is uncommon.  Monitoring results are not easily accessible.  Kayla and Connar Stone are working on a monitoring database where the monitoring data can be stored and will be easily accessible.  This database will be up and running in early 2019.  She gave examples where monitoring is being overlapped by agencies; for example, on stream temperature sites.  They are exploring new methods for monitoring.  An unmanned aerial system (drones) can monitor through structure from motion techniques.  She went over GRMW Adaptive Management Process.  Adaptive management is critical for achieving the greatest benefits from our investments and in creating successful projects.  Kayla will be forming a Citizen Scientists group of volunteers that will assist in monitoring activities within the basin.

Presentation: Monitoring Toward a Regenerative Ranching Future:  Jeff Oveson introduced Tony and Andrea Malmberg, Buffalo Peak Land and Livestock, LLC.  Tony and Andrea recently purchased the Broken Horn Ranch.  They have not had the opportunity to work on their land yet.  They have worked on several pieces of land all over the world with holistic management.  Holistic management is a whole farm planning system that helps farmers, ranchers and land stewards better manage agricultural resources in order to reap sustainable environmental, economic, and social benefits.  Andrea showed different pieces of land where the holistic management was performed and lands where it was not performed.  She spoke about storing carbon in the soil surface.  Photosynthesis plays a big role in holistic management.

Tony spoke on holistic planned grazing.  Holistic planned grazing is a planning process for dealing simply with the great complexity livestock managers face daily in integrating livestock production with crop, wildlife and forest production while working to ensure continued land regeneration, animal health and welfare, and profitability.  He spoke on overgrazing.  Overgrazing occurs when plants are exposed to intensive grazing for extended periods of time or without sufficient recovery periods. You should not leave cattle grazing in a field no more than 21 days.  The residuals should be at least four to six inches long before grazing.

Presentation: Forage Production and Salmon Habitat in Eastern Oregon: Connected by Water:  Jeff introduced Guojie “G” Wang, Assistant Professor and Forage Agronomist, OSU at EOU.  Guojie is originally from Chifeng Inner Mongolia China. He moved to North Dakota as an exchange scholar in 2004-2005 at North Dakota State University.  In 2006-2010, he was a research assistant and from 2010-2015 he was the forage agronomist at North Dakota State University. Guojie spoke on forage production in the valley to support livestock production and to decrease the negative impact. He gave a brief background on his studies and his teachings in soil and forage production.  There are challenges related to forage production such as forage production and quality and water related issues. He went over the different kinds of forage. He shared the super species vs diverse species. The super species included alfalfa. The diverse species included the spring and winter annuals. Irrigation timing effects the performance of the species. He spoke on the irrigation treatments like the months to irrigate.  He went over research projects on perennials and spring, summer, and winter annuals.  Grazing efficiency: system efficiency is continuously grazing vs rotational grazing and season efficiency is in the early and late season grazing.

Presentation: Monitoring Restoration Efficacy and Cattle Grazing Following Riparian Restoration: Jesse Steele introduced Bryan Endress, Assistant Professor, Ag Program at EOU.  Bryan spoke on Meadow Creek Restoration.  The Meadow Creek study area is 5,535 acres divided into five different pastures within the Starkey Experimental Forest and Range.  The restoration activities from 2012-2014 included restoring instream structures, restoring riparian woody vegetation, new fencing for livestock grazing, constructed large and small exclosures, and constructed upland water sources.  The effectiveness monitoring that took place by Oregon Department of Fish & Wildlife (ODFW), USDA Forest Service, and OSU.  There cattle grazing is on a deferred rotation system.  They have upland water and nutrient supplements to help keep cattle out of the riparian area.  They use a systematic regular herding process and they have increased monitoring on bank alteration and stubble height of plants.  He went over the key findings from effectiveness monitoring between cattle, elk, and deer had on riparian restoration.  His overall conclusion was that collaborative efforts that leverage expertise and resources could result in projects that generate new findings that can further support the development of cost-effective restoration efforts.

During and after each presentation, the audience had opportunities to ask questions.  The presentations and handouts are attachments to file.

Incorporate Monitoring:  Kayla indicated that from the presentation and discussions, she felt that OWEB’s Priority 6, coordinated monitoring and shared learning to advance watershed restoration effectiveness, in the 2018 Strategic Plan fits well with GRMW’s monitoring program.  She would like to have reports, research, and historic data available on the database.

Further Discussion: The following discussion points were made:

- Some aspects of our work goes beyond stream banks

- The forest would provide cover and forage where there were too many elk in small areas. Now there is cover but no forage

- Meandering streams will moderate stream temperatures

- Restoring hydrology in areas to slow the water down

- Gather historical data, photographs, imagery, etc.

- Needed funds for monitoring needs

- Establish ways to re-establish riparian health

- Noxious weeds, cheat grass, herbicides, etc.

- Grazing plans and monitoring plans

- Different monitoring plans: landowners on a daily plan and agencies will not be daily

- Electricity – Possible cutting of electricity in 2023. Dams will not be economic to manage. Solar and wind will be cheaper

- Have everything in place for a healthy watershed

- People are afraid of sharing their monitoring results because of potential cuts in funding

Closing Comments:  Jeff Oveson said he felt this meeting was very interesting.  He thanked everyone for coming.  Susan Roberts indicated that out of the past annual meetings that she has attended this one has been the most informative. Several other members had positive comments on the material presented.

Next Board Meeting:  The next scheduled Board meeting will be on November 27, 2018, at 5:00 p.m. in Wallowa at the Community Center.  Meeting adjourned at 3:00 p.m.

Meeting Attendance:

Board Members/Alternates:  Susan Roberts, Donna Beverage, Jim Webster, Larry Cribbs, Dave Yost, Jed Hassinger, Katie Frenyea, Jeff Yanke, Larry Nall, Norm Cimon, and Tim Bailey.

Others:  Meta Loftsgaarden (OWEB), Karen Leiendecker (OWEB), Guojie Wang (OSU/EOU), Bryan Endress (OSU/EOU), Montana Pagano (Nez Perce Tribe), Colleen Fagan (ODFW), Al Simpson (Bureau of Reclamation), Tony and Andrea Malmberg (Buffalo Peak Land and Livestock, LLC).

Staff:  Jeff Oveson, Jesse Steele, Coby Menton, Connar Stone, Kayla Morinaga, Alex Towne, and Mary Estes.