Grande Ronde Model Watershed

Board of Directors’ Annual Planning Meeting

Ascension School Coe Kerr Assembly Hall in Cove

October 13, 2020 @ 9:00 a.m. to 3:00 p.m.

This annual meeting was held in person and virtually.

Folks in person were: Susan Roberts, Donna Beverage (a.m.), Jed Hassinger, Dave Yost, Jim Webster, Dr. Phil Roni, Jesse Steele, Connar Stone, Alex Towne, Kayla Morinaga, Joe McCormack, Ian Wilson, Katie Frenyea, Montana Pagano and Mary Estes.

Folks virtually were: Larry Nall, Allen Childs, Norm Cimon, Jeff Yanke, Bill Gamble, Donna Beverage (p.m.), Tracy Hauser and Sean Welch.

Susan Roberts, Chair, brought the meeting to order shortly after 9:00 a.m.  Introductions followed.  Presentations are attachments to file.

2020 Recap, 2021 Program Goals and Union County Projects by Jesse Steele:

Bonneville Power Administration (BPA) Funding by Fiscal Year:  He shared a couple of graphs that showed the budget from 2017 – 2020 and the projected funding for 2021 that included design/assessment, implementation, administration, and unspent funds under each fiscal year.  The design/assessment funds were increased in 2020.  Fiscal year 2021 started on October 1, 2020, and ends on September 30, 2021. Project implementation funding will be more competitive in 2021.

Oregon Watershed Enhancement Board (OWEB) Funding by Biennium:  He shared a graph of OWEB funding by biennium: 2015-2017, 2017-2019, and 2019-2021. It showed funding for design/assessment, implementation and capacity.  The current biennium runs from July 1, 2019 – June 30, 2021.

Technical Assessments (BPA funded):  The assessments started in 2020 and will continue for the next year and half.

- Habitat Suitability Index (HSI) Tool Model – An HSI is a numerical index that represents the capacity of a given habitat to support a selected species. Contractor is Cramer Fish Sciences.  Kai Ross with Cramer Fish Sciences is helping GRMW develop a HIS model. Currently, they have a draft model and have presented the model to the partners.  They are testing the model.  Jesse shared images made by an HSI tool model.

- Upper Grande Ronde Stage 0 Floodplain Enhancement Demonstration Project Guidance - A new form of restoration in the Northwest. We have not used this in the basin yet. He shared a diagram of the stages. Cramer Fish Sciences is the contractor.

- Hydraulic Study – Kleinschmidt and Associates are the contractor for this study. He showed a picture of an area with Large Woody Debris (LWD) structures.

Union County Restoration Strategy and Projects:  Jesse shared a table that showed BPA and OWEB funding for 2021. It was broken down of funds by technical assistance and implementation and when the projects were proposed to take place.  There were two technical assistance projects and eight implementation projects.  There were slides that showed the Tier 1, Tier 2 and Tier 3 projects in Catherine Creek and the Upper Grande Ronde River.

Atlas Restoration Strategy:  GRMW will continue using the Atlas as their strategic plan.  They will revisit the plan in 2021. Implementation restoration actions in Tier 1 reaches will address the most critical life stage limiting factors. Remediate passage barriers within the historic Chinook salmon and steelhead migration domain regardless of the Tier.  Evaluate projects on a case-by-case basis that are outside of Tier 1 reach.

Flood Inundation:  Jesse shared a slide from the Bureau of Reclamation (BOR) showing a hydraulic model of Catherine Creek.  This is modeling flood inundation for a ten-year event.  Over the last couple of years, the Grande Ronde Valley has seen a lot of flooding.  We can start using this model to look at solutions for flooding and how we can pair the solutions with habitat improvement.

OWEB Focused Investment Partnerships (FIP) 2022:   The third biennia of funding covers 2019-2021. The current FIP won’t be spent until June 30, 2022.  Currently, a second FIP may not happen due to lack of funding.  FIP applications are due in 2022. We can apply for up to $4,000,000 per biennium.  A map showed the existing areas of the FIP, the new focus areas and the areas for investigation/research.  We might do a combination of the priority areas in Union County and Wallowa County FIP.  Have spoken with the Wallowa County Partners on the priority areas in Wallowa County so we can focus on the Tier 1 reaches.  Jesse will keep the Board informed on the FIP process.

Geographic Review:  GRMW will go through the 2021-2022 Anadromous Habitat and Hatchery Review.  The Independent Scientific Review Panel (ISRP) will start the review in February of 2021 and will end in April of 2022.  GRMW will be preparing for the review starting in February through April 2021.

Questions/Answers:

Jeff Yanke asked about the Grande Ronde Valley fish mortality issue.  GRMW is working on a water quality assessment to try and determine if the mortality is tied to water quality.  Within the Place-Based Planning, there is a Grande Ronde Valley subgroup that Jed Hassinger sits on.  We have talked about scenarios in the valley.  We are working with Bureau of Reclamation (BOR) on using the Hydraulic Modeling on some scenarios.  Donna Beverage mentioned that Union County, GRMW, and Soil and Water Conservation District (SWCD) needs to work together in the Place-Based Planning.  Within the Place-based Planning, they made a list of priorities with water storage on the top of the list. They are applying for a feasibility study for water storage.  They are gathering letters of support for this study and would like GRMW to write a letter of support.  The Board will need to make a decision to write a letter of support for a feasibility study for water storage.

Action Effectiveness Monitoring (AEM) Program– Dr. Phil Roni, Cramer Fish Sciences:

Dr. Roni gave a presentation on the effectiveness of habitat restoration in the Columbia Basin: An update on BPA’s AEM Program.  Since 2005, BPA has funded 5000 habitat projects across the Columbia Basin.  Northwest Power and Conservation Council (NPCC) and the ISRP recommended that BPA needs a consistent programmatic approach evaluating project effectiveness.  Dr. Roni was asked to help design the action effectiveness monitoring program back in 2012. The goals of this program are 1) to determine reach-scale physical and biological effectiveness of common habitat improvement (restoration) techniques in the Interior Columbia Basin; 2) to help guide future restoration efforts for the BPA Fish and Wildlife Program, 3) cost-effective approach that doesn’t require monitoring every project, 4) new and completed projects, and 5) to be compatible with the Columbia Habitat Monitoring Program (CHaMP) and the Salmon Recovery Funding Board (SRFB).

The AEM Study Design involves two contracts: Multiple-before-after control-impact (MBACI) and Extensive post-treatment (EPT). Dr. Roni went over these contracts plus the results of those.  Projects that took place after 2014 were under the MBACI and projects before 2014 were under the EPT.  MBACI covered partial barriers, floodplain (3 subtypes), bank stabilization and riparian fencing.  EPT covered complete barriers, large woody debris (LWD), ELIs and riparian planting and invasive removal.  The Action Effectiveness Monitoring 2019 Annual Report was completed March 2020.

Bonneville Power Administration (BPA) Update by Sean Welch:

Sean Welch is the Grande Ronde Habitat Area Lead and the Habitat Policy Lead for BPA.  The Fish & Wildlife Mission “BPA’s Environment, Fish, and Wildlife Program mitigates for the effects of the federal hydropower system, providing equitable treatment with power generation purpose and compliance with multiple federal laws.”

BPA’s Strategic Plan: This plan runs from 2018 to 2023. It will strengthen financial health and provide competitive power products and services.

Tributary Habitat Program:  In this program, they will develop and implement program improvements that result in collaborative, biologically beneficial and cost effective on-the-ground habitat restoration.  In FY20, Environmental, Fish and Wildlife (EFW) Expense Budget was $249.6 million, $165.1 million for agreements/accords and $91.5 million for non-accord and operating costs.  More of a breakdown of the $249.6 million is 42% goes to tributary habitat restoration; 29% to research, monitoring and evaluation; 14% to production; 10% to coordination and 5% to predator removal.

Compliance 2020 CRS BiOp:  BPA’s Strategic Plan Objective 3c: Prioritize fish and wildlife investments based on biological effectiveness and mitigation for FCRPS impacts; and manage fish and wildlife program costs at or below inflation, inclusive of new obligations and commitments.  2020 Biological Opinion (BiOp) Compliance targets:  Proposed habitat metrics (2021 – 2026) for major population groups in the Snake River and Upper Columbia ESU and Snake River and Upper Columbia steelhead DPS and the Middle Columbia steelhead DPS.  He showed the Grande Ronde/Imnaha habitat metrics for the Snake River spring/summer Chinook major population groups and Snake River steelhead DPA major population groups.  The metrics include flow protection, flow enhanced, entrainment screening, habitat access, stream complexity and riparian habitat improved. 2021 Compliance NPCC Cat Review, he went over the categories of questions from NPCC and ISRP.  Compliance covers the next 15 years.  November is the kick off and will start February 2021.

Tributary Habitat Program – Habitat Area Lead (HAL):  Continue to support transition from opportunism to a strategic approach where priorities are outlined and partners are aligned around a common action plan that leverages respective abilities and supports integrated efforts to implementation.

OTG priorities – The highest priorities for restoring salmon habitat and addressing climate change include: remove barriers, reconnect floodplains, restore incised channels, and improve streamflow.

2021 GIS and Aerial Imagery by Alex Towne:

Recap & Update Image Classification:  Alex gave a brief recap of what she presented last year. GRMW received funds to purchase a new drone with a multispectral camera. The drone was received last week.    You can do monitoring and mapping with the multispectral drone imagery for floodplain inundation, vegetation vigor, LWD, etc.

2020 LiDAR: CRITFC and BPA coordinated a LiDAR flight of the Grande Ronde Basin with a company this year.  She showed a map of the 2020 LiDAR Flight Footprint in the Grande Ronde Basin.  CRITFC came up with Geo processing steps based on historic Chinook distribution use. She showed the difference between the previous LiDAR Terrestrial or “Red” LiDAR and the 2020 Topobathy or “Green” LiDAR.

Aquatic Inventory Mapping:  The last two summers Alex has been working with Connar and Kayla on the aquatic inventory survey into a digital form using Survey 123, which is an ArcGIS supported application.  The stream survey crew takes the app out to the field and collects data and then uploads it to the online platform.  Examples of what kind of data was entered was shown.

BRAT:  Beaver Restoration Assessment Tool (BRAT). Four years ago, Alex and Jessica Humphreys gave a presentation on beaver restoration and the BRAT tool.  She provided a handout on BRAT (attachment to file).

Habitat Data Web Apps: She will update the habitat data web apps. This is mostly used by the Implementation Team.

Wallowa Atlas Development:  Alex is working with Ian on developing opportunities in the Tier 2 areas. New variables should be out in a week or two.  Tier 2 is almost completed.

Ripples in the Grande Ronde Newsletter:  The newsletter is paid for through donations, sales of t-shirts, sweatshirts, hats, totes and stickers.  Currently have enough funds for three issues.  The next Ripples Newsletter (Summer/Fall) will be out by the end of October.

Questions/Answers:  Jim Webster asked when would the LiDAR information be available?  It will be out the end of November.

Wallowa Lake Dam Update by Jeff Yanke:

Jeff stated that in January 2019, Governor Kate Brown moved $60 Million in her proposed budget to fund the rehabilitation of the Wallowa Lake Dam.  The funds were attached to a house bill based on the sale of a lottery bond.  Before the Legislator could move forward with the implementation all parties needed to have a Memorandum of Understanding (MOU). The parties included the Wallowa Irrigation District, Nez Perce Tribe (NPT), Confederated Tribes of the Umatilla Indian Reservation (CTUIR), Oregon Department of Fish and Wildlife (ODFW).  The bases of the MOU was to raise funds to rehabilitate or replace the dam on the sale of storage water in the lake attached to a water right. There was an agreement to release 4200 to 5000 acre feet based on the available water.  The Irrigation District, water master and Jason Spriet, Water Resources Department (WRD), talked about the possible use of the additional storage in the tributaries.  There is a need to protect the towns of Joseph, Enterprise and Wallowa.  Hopefully, in the next legislation session (House Bill) the Wallowa Lake Dam will get funded.  Susan Roberts mentioned that she speaks with the Governor often and the dam is a high priority for the Governor and she will work hard to moving it forward.  The Wallowa Irrigation District (owner) will choice either the travel method or trap & haul method for the fish passage.  It will cost $2 to $4 million for trap and haul and for the travel method it will cost as much as the dam.  Trap and haul doesn’t happen too often in Oregon.  It is uncertain which method they will use.

Questions/Answers:

Susan Roberts asked Dr. Phil Roni, how long is his effectiveness monitoring?  And will there be enough data collected? Field work was from 2014 to 2022 and reporting will be in 2023. He is not sure how long they will want the monitoring done.  The BiOp was just signed for 15 years.  In the BiOp, BPA was wanting more effectiveness monitoring done. Yes, there will be enough data to answer questions. The next step would be to hook up the effectiveness monitoring with the design.

Kayla Morinaga asked if they were collecting the same data at each site? Yes, they are.  With ChaMp going away with no replacement, where do we go from here? Dr. Roni stated for an assessment piece, it is better to survey all the stream not just parts of it.  Jesse mentioned that the ISRP tells us that we are not a monitoring program. Are there certain actions that are proven effective that was used that you don’t have to monitor anymore?  Phil stated on barrier removal, there is no need to continue to monitor. On wood replacement projects, they function well.  Main focus would be on the floodplain areas then the riparian areas.

Susan asked if there was an update on the Baker project.  Ian Wilson stated that the project was done in 2017.  They have flown it with the drone several times monitoring it since.  She asked about the Weaver ponds. Ian indicated that they are still functioning and the side channels are functioning at ground level.  Juvenile steelhead is still using it.  There have been lots of riparian improvements over the years.  She asked about the old levy that needs repair.  Ian stated that there was no immediate threat with the levies.

2021 Technology Update and Goals by Connar Stone:

Connar briefed the Board on the past year, what has changed, and new technology.

What has changed? – 1) expanded the use of the GRMW FTP. This is a safety net that is able to hold large files and are able to share project information with partners., 2) switched to fiber internet connection, making the internet faster and more efficient, 3) updates to website and database, 4) addition of Survey123 & dedicated electronic forms for surveyors and 5) addition of the Phantom 4 Multispectral Drone.

UAV Metrics:  From October 2019 to October 2020 we accomplished: 1) Flown 46 missions (4 more than last year), 2) collected 178 GB of RAW (24 GB less than last year), 3) Added 28 flight hours (3 more than last year) and 4) processed 39 orthomosaic products (four more than last year).  All the numbers went up except for the numbers of mega bites of raw data that was collected.

Phantom 4 Multispectral Drone:  This drone includes a multispectral sensor equipment with red edge, NIR, Red, Green and Blue monochrome sensors, visual light sensor, and integrated sunlight sensor (6 sensors).

Landmark GCP Work:  Connar is working with Anderson Perry and Associates on the landmark ground control points (GCP).  A landmark could be a bridge, boulder, or some other landscape feature that is not likely to move over time.  The GCP will help increase the accuracy for the orthomosaic products.

Project Reporting Metrics Quality Check:  You do these checks to ensure that partners were getting proper credit for work completed and to ensure the continuity of metrics from the proposal to the implementation.  They found that there is a lack of metrics being entered into CBfish.  He went over the discrepancies. BPA is working at finding solutions to the discrepancies.

Project Proposal Format:  Changes need to be made to the format.  Won’t be able to use the OWEB’s format after the FIP runs out.  Will use the OWEB format to integrate in to grmw.org.

Objectives for 2021:  1) incorporate new proposal format, 2) integrate Phantom 4 Multispectral into GRMW drone program and 3) complete the Wallowa Atlas Online.

Questions/Answers:  Norm Cimon asked are the soil and moisture profiles a possibility as time goes on?  Yes, the capability is there just need to look into it more.  Jed Hassinger asked is it feasible with a LiDAR drone?  A LiDAR drone is very expensive and difficult to use.  There was a large flight that took place with LiDAR over Union County and Wallowa County that cost $650,000 to fly it.

Monitoring and Projects by Kayla Morinaga:

OWEB FIP Supplemental Monitoring Grant – Due to the Covid restrictions, there has been less monitoring this year. She is hoping that in 2021, they will be able to monitor more and gather more data. The OWEB supplemental monitoring grant ($84K) was for three years (2019-2021) of stream survey work.  Brent Priz, ODFW, trained the two stream surveyors this year with the assistance of Peggy Kavanagh (ODFW).  A Bureau of Reclamation (BOR) intern helped out doing stream surveys for a couple of days.  There was no previous aquatic survey inventory on Spring Creek.  The surveyors surveyed steelhead redds in Spring Creek and shared that information with ODFW.  EOU crew cleaned up Spring Creek area and Aric Johnson, Forest Service, picked up the trash.  OWEB requires landowner agreement on their grants.  There were 57 landowner agreements mailed out for the Catherine Creek surveys.  Only 26 signed agreements came back.  They surveyed 14 different areas in Catherine Creek this year because of those 26 signed landowner agreements there was often a neighboring property that did not sign so it made it impossible to access the stream.  Next year, they may plan to survey Willow Creek and Dry Creek and other tributaries in the Upper Grande Ronde. They may use the Columbia River Inter-Tribal Fish Commission (CRITFC) Tributary Habitat Assessment Protocols.  The Forest Service has funds for monitoring through R6 H1 Monitoring Funds 2021 that we could receive.  If we receive the Forest Service funds, that would help to push the OWEB funds out to 2022.

Sediment Analysis:  This is part of the BPA Technical and Assessment funding.  Nick Legg, Wolf Water Resources, Inc. (contractor) is coming out on October 14, 2020, to work on ground data collection and verification.  Kayla is gathering raw sediment data through the Forest Service old hard copy stream survey data files.

Grande Ronde Valley Water Quality Assessment:  This is also part of the BPA Technical and Assessment funding.  This will allow for further investigation into Chinook salmon smolt mortality in Catherine Creek.  GRMW has a two-year contract with Anderson Perry and Associates to work on this assessment.  There will be 10 sample sites that will be sampled five times a year.  Kayla showed the 10 sample locations.  Cost per site to be tested is on average $500.

Stage Loggers and Groundwater Monitoring Wells:  Stage loggers are good for flood plain.  Levi Old, Trout Unlimited (TU), put loggers inside and outside the Sheep Creek area.  Groundwater monitoring wells are on a few projects but it would be nice to have more to determine if floodplain inundation from restoration projects is raising the water table in the floodplain.  Kayla would like to add stage loggers, temperature loggers and game cameras where appropriate.

Gauging Stations:  There are 12 gauging stations being funded by BPA and OWEB.  Bureau of Land Management (BLM) is funding the Troy gauging station this year in cooperation with USACE and CTUIR will pitch in on it next year.  OWEB may not have funds after 2021 to fund the gauging stations. OWRD provides in kind services.

Adaptive Management:  Kayla is heading up this subgroup. CRITFC is working on the analysis but is moving slowly.  She showed a diagram of the adaptive management process.

A Comprehensive Approach for Habitat Restoration in the Columbia Basin: Case Study in the Grande Ronde River:  A subgroup was formed in 2018 and they have held numerous meetings.  Seth White, CRITFC, submitted the publication in early 2020.  After review and revisions, it was accepted for publication very recently.  Not sure when the publication will be out.

Community Based Research:  Community Based Research formally called Citizen Science.  Kayla is working on getting an extension on the funding.  Pat Edwards, PSU Professor, came out in August and taught a macroinvertebrates session at Longley Meadows and Bird Track Springs.  The plan is to have High School classrooms out to work in this program.  La Grande High School and Cove High School are on board to do this.  Then Kayla will contact other schools in the basin about the program and their involvement.

Short Film:  The short film “Grande Ronde -  Rivers on the Edge” will be completed this winter.  Freshwaters Illustrated, producer of the film, has visited the basin four times in 2019.  They would like to add more cultural heritage in the film.  They will be meeting with Joe McCormack, NPT, when the crew feels safe enough to travel under the current COVID situation.  Hopefully, we will have a film in early 2021.

Moving Forward:  Kayla will be working on 1) making monitoring results more accessible, 2) build a stream temperature database, 3) create a monitoring database, and 4) monitoring coordination.

Shirts, Hats, etc:  A special thank you goes out to Blue Mountain Outfitters and Sports Corral for selling our apparel.  Thanks to Pinedrops for screen printing and Moonlight Graphics for printing our hats.

Questions/Answers:   Jim Webster indicated that they would help with the SIA and CFLRP.   Montana Pagano asked if Wallowa County can borrow equipment from GRMW.  Yes, they can.  Jed Hassinger asked if the data was accessible on the gauging stations.  Yes, the data is accessible with OWRD and is not accessible through BOR.

Wallowa County Projects by Ian Wilson:

Project Development/Coordination:  Due to COVID, we have been holding virtual tours and meetings.  Ian has been hosting the Implementation Team meetings in Wallowa County; project solicitation and request for project proposals.  There are two projects this year: Wallowa River Tamkaliks (sponsored by Nez Perce Tribe) and McDaniel Phase III (sponsored by ODFW).  The instream work on these two projects will be in 2021.  He is continuing to work with Wallowa Land Trust in helping a landowner with a conservation easement and to move his feedlot away from the Wallowa River.  Moving the feedlot will help on the river restoration. Trout Unlimited is working on project development on the Wilson-Haun project in Lostine.  There will be a project on Mike Woods property (sponsored by ODFW and NPT) in the same area.  When these projects are completed, there will be 3.7 miles of connected stream restoration work.

Wallowa County Atlas Work:  Have held virtual meetings.  Almost completed the work on Tier 2.  They will move to Tier 3 area which is mostly in the wilderness.   They are over halfway done with the atlas.  Alex Towne does a great job building the GIS maps.

Outreach: He wrote a couple of articles that were in the Ripples in the Grande Ronde Newsletter.  Data collection for iNaturalist.  Ian indicated that there is an app that you can download on to your phone to help document beaver activity.  After taking a picture of the beaver activity, you can download that on the iNaturalist website.  This is a quick and easy app to use.  There are benefits to having beavers i.e., restoration.

Project Funding:  In 2020, Implementation funds for McDaniels Phase III is $334,668 and Wallowa River Tamkaliks is $198,250.  In 2021, Lostine Wetland and Side Channel Project Implementation is $410,033 and Upper Wallowa River Restoration is $102,000.  In 2022, there will be three technical assistance and implementation projects: Wilson-Haun Wallowa River is $398,731, Lostine River Town is $298,468, and Green Valley Ranch is $152,118.  He showed the locations of the projects on a map.

Restoration Effectiveness: Ian is working with a crew to get access on 6 Ranch to get additional surveys and drone (LiDAR) flights done.  He showed photos of the Juniper Removal Project on 6 Ranch. NRCS is the sponsor.

Working Groups -  Working with Natural Advisory Council on completing the Natural Resource Management Plan (was the Wallowa County Salmon Recovery Plan). He is working with Alex on updating the Beaver Restoration Assessment Tool (BRAT) mobile.

Questions/Answers:  Dave Yost asked is there any data on how long a beaver stays in one area?  When placing a beaver in a new area, it is best to move a beaver with his mate or family.  A single beaver may wonder off looking for a mate.  If food runs out in an area, they will move as well. Dave mentioned that the beaver has enhanced the floodplain on their reach.  Joe McCormack stated that there is a lady in the Spokane area that has had good success with beavers.

Board Discussion:   Susan Roberts mentioned that Donna Beverage wanted a letter of support from GRMW for Union County to request a Feasibility Study for water storage.  There was much discussion.  Underground storage is off the table in this study.  They will ask OWRD to do the study.  They are unsure of the cost at this time. Dave Yost moved to write a letter of support for the application process for a feasibility study, Joe McCormack seconded and the motion carried.

Board Members thanked Dr. Phil Roni for coming and giving a presentation.  They also thanked staff for the thank you cards and their presentations.

Next Board Meeting:  The next meeting will be held remotely on November 24, 2020, at 5:00 p.m.  In this meeting the Board will be reviewing eight project proposal.

Meeting adjourned at 3:14 p.m.