Grande Ronde Model Watershed

Board of Directors’ Annual Meeting

December 13, 2016 – 9:00 a.m. – 3:00 p.m.

Ascension School Kimsey Commons – Cove OR

Greetings, Introduction and Officer Elections: Dave Yost, Chair, brought the meeting to order at 9:00 a.m. Introductions followed.  Dave gave a little background regarding County Commissioners taking the leadership role on this Board up to a year ago and he would like that to be re-introduced.  The Board Members agreed.  Steve McClure made a motion to elect Susan Roberts, Wallowa County Commissioner, as Board Chair; Larry Cribbs seconded, and the motion carried.  Dave continued to Chair the Annual Meeting. The Board Members will vote on a Vice-Chair at the February 28, 2017, Board meeting.

All of the presentations below are attachments to file, electronically and hard copy.

Project Presentations by Allen Childs, Katie Frenyea and Colleen Fagan:

Allen Childs, Confederated Tribes of the Umatilla Indian Reservation (CTUIR):  Allen gave an overview of the work that CTUIR and their partners have done over the last several years and their future work in the next couple of years.  The Catherine Creek 44 (CC44) complex started in 2011. He presented on CC44 Southern Cross project that is within the complex and these other fish habitat projects: Rock Creek Phase 3, Grande Ronde Bird Track Springs, and Catherine Creek 42 Ricker (CC42). He covered the CTUIR-BPA Accord Land Acquisitions on the Cunha Dark Canyon Conservation Easement, Catherine Creek 44 Southern Cross and on Lookingglass Creek.

Katie Frenyea, Union Soil and Water Conservation District (USWCD):  Katie gave an update on the 2016-2017 projects; projects implemented in 2016; projects scheduled for funding or implementation in 2017; and grant programs awarded.  She stated that the Catherine Creek 44 Phases I, II, and IV were completed in October 2016. The Grande Ronde 109 Water Quality and Fish Habitat project was implemented in 2016. This project is a levee setback project. They are seeking funds for the Catherine Creek 38 project and plan to implement in 2017-2018.  They are looking for additional funds for Willow Creek. Plans are to implement the project in 2017-2020.  Landowners are concerned about the erosion problem on Willow Creek. They have received Oregon Department of Agriculture (ODA) funds for this project.  Katie is planning to submit a technical assistance prospectus to GRMW.  USWCD applied and was granted funding for the Regional Conservation Partnership Program (RCPP).  This will put $11 million on the ground over the next 5 years. There are 17 landowners already signed up for the RCPP funds.  The next sign up date will be on February 3, 2017.

Colleen Fagan, Oregon Department of Fish & Wildlife (ODFW):  Colleen is the manager of ODFW’s Grande Ronde Fish Habitat Program.  She stated that ODFW played a role working with the CC44 project by serving on the design team, fish salvage, permitting issues, planting, etc.  She updated the group on the Fly Creek Fencing project that was completed in October and on the following upcoming projects, Crow Creek West Fork Pine Creek-Kreb and Wallowa River Baker Project (two phases).  The Wallowa Baker Project Phase I will be constructed in 2017. They are in the process of securing funds for phase II.  They are also working on the Hall Ranch project that is located on Catherine Creek. The project will take place in 2017. Partners are OSU, ODOT, USWCD, CTUIR, and GRMW.  ODFW is also working with the Oregon Parks & Recreation Department on a project in the Catherine Creek State Park.  This project includes increasing rearing habitat by creating side channel habitats.  In 2017, they are seeking technical assistance grants for the Hall Ranch project and a project on Ruth Bowman’s property.

Joe Vacirca, Wallowa-Whitman National Forest Aquatics Program Manager:  Joe reported on the background of the WWNF Aquatic Program and the Forest’s interaction with restoration partners.  The forest is conducting a restructuring exercise in order to reduce personnel costs.  The Aquatic Program will be without a Forest Hydrology Program Manager, ESA Compliance Manager and a District Fisheries Biologist. The future organization will have an Aquatics (fish & hydro) Program Manager (Vacirca), two fisheries biologists (located in La Grande and Joseph), two hydrologists (located in Baker City and Joseph), a hydrology tech and a restoration biologist.  Joe Platz will be leaving the Forest Service in the spring of 2018 and they will need to hire a new Aquatics Restoration Biologist (project implementation position).  They will continue to work with GRMW and other partners.  Their focus will be on the juvenile anadromous fish and their specific habitat requirements.  He spoke about limiting factors in the Upper Grande Ronde, including poor floodplain connectivity, inadequate channel complexity and a lack of deciduous riparian corridors.  Beavers are very important to the systems. As part of improving fish habitat, they will prepare the landscape for increased presence of beaver.  Nick Myatt spoke on a couple of opportunities: 1) The Wallowa-Whitman National Forest Collaborative is in the process of identifying the next collaborative project. It looks like Sheep Creek in the Upper Grande Ronde has opportunities for fish and wildlife habitat restoration. 2) The Oregon Department of Forestry (ODF), ODFW and the Forest Service (FS) have a signed Good Neighbor Agreement that allows the State and the Forest Service to do fuels related work, and wildlife and fisheries habitat work on the Forest.  Locally, there is a huge opportunity for accomplishing more fish habitat on the Forest ground utilizing State programs.

Mitch Daniel, Nez Perce Tribe, and Coby Menton, GRMW – Lostine River Sheep Ridge Diversion Structure Fish Passage Improvement Project:  Coby stated that this project was completed in September 2016.  Partners included Nez Perce Tribe (NPT), GRMW, OWEB, BPA, ODFW, Anderson Perry (AP), and Blue Sky.  The funders included BPA ($108,500), OWEB ($39,000 TA and $89,150), The Freshwater Trust Blue Sky Renewable Energy ($30,000) and in-kind work and materials from NPT, ODFW and GRMW ($17,000). He went over the objectives, the two bidding cycles, the changing of the instream work window, and how Steve Lindley Contracting worked with sponsors to reduce the cost of the project.  Mitch mentioned the issues with moving the water work window i.e., spawning fish and working with the spawning area during construction time. NPT coordinated a fish salvage and NPT staff (Mitch, Montana and a student from Lapwai) and GRMW staff (Coby, Jesse, Jeff, Alex) participated in the successful fish salvage. They presented pictures, designs of the project and shared a video during the project construction. Mitch shared how the partners and the contractor came together on a Sunday afternoon working at saving the project from a high flow event that was happening that day.

Ted Sedell, Oregon Department of Fish & Wildlife: Ted is the project leader for the Grande Ronde Steelhead and Habitat Program at La Grande Fisheries for ODFW.  He shared how they document historical trends in fish habitat conditions using the CHaMP Monitoring Program and using the aquatic inventories (surveys) done over the years by ODFW.  They also collected historical data from the General Land Office and from the Bureau of Reclamation (BOR) fisheries work done in the 1940s.  He gave an overview on the history relevant to land use in the Upper Grande Ronde River, the current analyses on stream channel morphology, and comparison among large pool frequencies (two separate papers scheduled to be published in 2017), and the implications for restoration. They are looking at the populations of Chinook and have collected data in the Upper Grande Ronde River, Catherine Creek and the Minam River.

Jessica Phelps and Alex Borgerding, GRMW - Watershed Restoration with Beaver Dams:  Jessica indicated that in the Summer edition of the Ripples in the Grande Ronde newsletter there was an article about using beavers as partners in restoration that was written by herself and Lacey Moore.  Alex helped put this issue of the Ripples together with Jessica.  Jessica and Alex became interested in learning more about using beavers for restoration. They attended a Beaver Restoration Workshop in Prineville in October and they are working on a partnership with the researchers that headed up the workshop.  Beavers can play a key role in habitat restoration.  Jessica spoke on the Bridge Creek project in the John Day Basin where they have made beaver dam analogues and have placed beavers in this area.  This project is a highly monitored project that has been going on for ten years.  Beavers are very adaptable to new areas.  They will eat and use what ever woody  vegetation is available in the area.  Alex highlighted the Methow Beaver Project in Washington that works with local landowners to mitigate the negative impacts beavers can have on property and infrastructure. Their first priority is to allow the animals to stay in the area in which they were found.  In the case of nuisance beavers that must be relocated, they have a holding facility for the beavers. While there, the beavers will receive a PIT tag and they will find a mate for the beavers before releasing them.  These types of projects are being implemented all over the Northwest.  Jessica stated that implementers, organizations and researchers use a Beaver Restoration Assessment Tool (BRAT) to assess the potential of beaver restoration on a basin-wide scale. Alex showed some result maps from the BRAT model that she and Jessica used for the Upper Grande Ronde.  Jessica indicated that their next step is to run the BRAT model for the whole Grande Ronde Basin and share the information with their partners at the Utah State University and in the Grande Ronde Basin. There are different types of beaver restoration: 1) promote and protect, 2) transplant nuisance beavers and 3) beaver dam analogs.  They would like to host a beaver restoration workshop here in the Grande Ronde Basin for partners and others led by researchers from Utah State University and the National Oceanic and Atmospheric Administration (NOAA) in the early summer of 2017.  Board Members were in support of a workshop.  Jessica and Alex will look for funding for the workshop.  Rosemary Furfey, National Marine Fisheries Service (NMFS), indicated that she would check to see if they have any funds to help with the workshop.

Jesse Steele, GRMW – Upcoming Projects: Jesse mentioned that Andrew Dutterer, OWEB, could not make the meeting due to the road conditions.  Andrew was going to present updates on the OWEB FIP.  Jesse expressed that it has been great working with Andrew and other OWEB staff members on the FIP process.  Jesse talked about the upcoming projects that to be implemented in 2017 – Beaver Creek Fish Passage, Meadow Creek Effectiveness Monitoring, Fence Reconstruction in the Upper Grande Ronde (UGR), UGR Culvert, and the Five Points LWD.  Currently, the Limber Jim project is being discussed by BPA, IT, and FS.   If this project proposal gets Board approval soon, it could be implemented in 2017.  There will be eight project proposals expected in March 2017 in which some of those could be implemented in 2017.  He showed where those projects are located in the watershed and in the atlas priority areas.  He shared the 2017 project budget forecast totaling $5,681,178 in OWEB, BPA and other funding.

Since the Annual Meeting, An Update on the Forest Service’s Limber Jim Creek Restoration Project:  Jeff Oveson sent out an email to the Board Members on December 16, 2016, in regards to the support of this project proposal.  At the November 8, 2016, Board meeting, it was mentioned that the project had been delayed because the Atlas Team had some concerns and wanted to see more detailed design components.  Since then, the Implementation Team (IT) and Forest Service personnel visited the project site.  On December 14, 2016, the designs were presented to IT.  In order for this project to be on the ground in 2017, staff needed a quick response.  Staff recommended to approve the project proposal.  The Board was asked to review the IT review comments, 2017 project list and the Limber Jim proposal and to respond by December 22nd if they were in support of the project or not.  Jeff received eight responses in the approval of the proposal, one no vote, and one abstencian.  The project will move forward.

Matt Kaylor, OSU – Upper Grande Ronde Proposed Carcass Addition Study:  Matt is a graduate student at OSU. He is working with Dana Warren (OSU), Ted Sedell (ODFW) and Seth White (CRITFC) on an Upper Grande Ronde Proposed Carcass Addition Study that they would like to work on this coming summer.  In August, they will place steelhead carcasses in three locations in the Upper Grande Ronde River.  He went over the reasons why they want to evaluate carcass additions; the carcass locations; sampling design and methods; and the outcomes.  Contact information for Matt is Matthew.kaylor@oregonstate.edu.

Jeff Oveson, GRMW – Board Member Biographies:  A form was passed out to the Board Members to fill out before they left the annual meeting (attachment to file).  Their biographies will be on GRMW’s new website.

Jeff McLaughlin, BOR – Reclamation FCRPS BiOp Tributary Habitat Program:  Jeff is located in Boise out of the Columbia/Snake Salmon Recovery Office.  Darrell Dyke and Al Simpson are subbasin liaisons.  Al Simpson is the point of contact for GRMW.  Their focus is on the Upper Grande Ronde and Catherine Creek areas.  He highlighted the regional and program items affecting GRMW and the Basin.  The Grande Ronde Basin may remain a priority for BOR in the future.  Their expected expenditure level will be $2 – $2.5 million a year.

Connar Stone, GRMW – UAS Program, GRMW Website and Atlas:  Connar gave an overview of GRMW’s UAS program.  GRMW drones have the capability of providing digital surface model, orthomosaics, FLIR (thermal imaging), thermal orthomosaics and global mapping. He went over the GRMW drones capabilities.  Connar and Jesse will be obtaining remote pilot licenses to fly the drones.  They will be able to take aerial photos/videos along with FLIR Images of the projects.

Connar is in the process of rebuilding GRMW’s website (grmw.org).  The new site will be colorful and will have a few additional features i.e., expanded project spotlight, Ripples newsletter accessible from homepage and you will be able to subscribe by email. He also spoke on the Stepwise Process workflow and that the documents will be on grmw.org instead of dropbox, etc.  He went over the features of the GRMW’s online Restoration Atlas Implementation. The new website will be up and running in May or June of 2017.

Brett Moore, Anderson Perry and Associates – Place-Based Integrated Water Resources Planning 2016-2018:  Oregon Water Resources Department (OWRD) introduced a program called “Integrated Water Resources Strategy.”  This is a statewide strategy to manage water resources in the State.  They developed a pilot program called “Place-Based Integrated Water Resources Planning.”  In 2015, OWRD selected four communities for the pilot program. The communities will identify in-stream and out-of-stream water needs and identify the solutions.  Union County was selected for the pilot program and they received $197,000 in funding to convene this two-year process.  Their planning area is the Upper Grande Ronde River Watershed and the geographic boundaries of Union County aligned with the Upper Grande Ronde River Watershed.  He spoke about the partnerships, organization, benefits, opportunities, and the timeline. For more information, you can visit http://union-county.org/placebasedplanning and www.Oregon.gov/OWRD/pages/place_based_planning.aspx.   Jeff Oveson distributed out a Governance Agreement to the Board prior to the meeting for their review (attachment to file).  Jed Hassinger moved to accept Jeff’s signature on the agreement, Nick Myatt seconded, and the motion carried.

Jeff Oveson – Closing Comments:  Jeff reported that BPA could not make the meeting due to the weather but they sent a message “sorry we couldn’t make it - keep up the good work!”  Staff talked about moving the annual meeting to October or November and asked the Board members what they thought.  They agreed.  There will be no December meeting held after the switch.  He expressed that we have great partners and an excellent staff. He thanked the Board Members for their time and effort on the Board.  Jeff indicated that he is pleased with the three new employees and their work.

Next Meeting:  The next scheduled Board Meeting will be on February 28, 2017, Wallowa Community Center in Wallowa at 5:00 p.m.  If you have any questions or comments, please call (541) 663-0570 or write GRMW, 1114 J Avenue, La Grande OR 97850.  To reach us electronically, visits http://www.grmw.org.  The mission of the Board of Directors’ of the Grande Ronde Model Watershed Program is “to develop and oversee the implementation, maintenance and monitoring of coordinated resource management that will enhance the natural resources of the Grande Ronde River Basin.”

Meeting adjourned after 3:00 p.m.

Meeting Attendance:

Board Members/Alternates:  Dave Yost, Susan Roberts, Steve McClure, Larry Cribbs, Nick Myatt, Tim Bailey, Jed Hassinger, Katie Frenyea, Allen Childs, Larry Nall, Norm Cimon, Joe McCormack, and Mitch Daniel.

Others:  Ted Sedell (ODFW), Rosemary Furfey (NMFS), Matt Kaylor (OSU), Jeff McLaughlin (BOR), Al Simpson (BOR), Shiloh Simrell (BOR), Darrell Dyke (BOR), Montana Pagano (NPT), Brett Moore (AP), Colleen Fagan (ODFW), and Joe Vacirca (WWNFSO).

Staff:  Jeff Oveson, Coby Menton, Jesse Steele, Connar Stone, Jessica Phelps, Alex Borgerding, and Mary Estes.