Grande Ronde Model Watershed

Board of Directors’ Meeting

June 22, 2021 – 5:00 p.m.

Wallowa County Court House

Thornton Conference Room in Enterprise

Susan Roberts, Chair, brought the meeting to order at 5:00 p.m.  There were Board Members on the phone and in person.

Approval of Minutes and Agenda:  Jesse Steele mentioned that we needed to delete the Update Contract Template from the agenda as the template is being reviewed by an attorney.  Once the template is received, it will be forwarded to the Board.  Norm Cimon moved to approve the April 27, 2021, meeting minutes and the proposed meeting agenda with the change mentioned, Jeff Yanke seconded and the motion carried (attachments to file).

Calendar/Announcements:  Liza Jane McAlister, OWEB Board Member, announced that the Oregon Watershed Enhancement Board (OWEB) will hold their Board meeting in Enterprise on October 26-28, 2021.  Jesse Steele mentioned that on July 12th, GRMW and Partners will be giving presentations remotely on the Review of Anadromous Fish Habitat and Hatchery Projects 2021-2022 to the Independent Scientific Review Panel (ISRP) and the Northwest Power and Conservation Council (NPCC).

Fiscal Year 2021 Update:  Jesse went over the Bonneville Power Administration (BPA) 2021 budget.  The BPA fiscal year (FY) runs from October 1st to September 30th.  He showed a graph that covered 2017-2021 spending in implementation, design and assessment, administration and unspent funds.  In 2021, funds allocated were $4,000,000 and the funding projection for 2022 currently is $4,000,000.  From what was projected to what was spent, we have implementation funds leftover for this fiscal year.  There are $765,181 remaining funds in 2021.  He is looking for ways to utilize these funds before the end of the fiscal year.  He shared three categories that could use additional funding:  Catherine Creek (CC) 43 passage project - $250,000; technical assessments - $125,000 and USFS culvert designs - $200,000.  Leaving a balance of $190,181 for FY21.  He mentioned that the additional funds could go to Cramer Fish Sciences for the assessment work; Cramer’s staff to help in monitoring efforts in the Basin and to write an article on the projects in the basin.  Also for additional water quality samples in the water quality study.  The remaining funds can’t be used for new contracts after the fiscal year.  There are projects that have received bids 30%-40% higher than the engineer’s estimate so we may want to leave some funds in the FY21 budget to cover increased costs on projects. He asked the Board for feedback on the three categories.  The Board and staff discussed the designs of the culverts. The culverts would be engineered designs and would cost around $50,000 each.  There are culverts currently identified.  Alex Towne has been working on a barrier assessment and has a list of the Forest Service’s highest priority culverts.  Dave Yost moved to approve the recommendation on the remaining funding to go towards the three categories, Jim Zacharias seconded and the motion carried.

Update Public Contracting Policy:  The contracting policy was mailed out to the Board prior to the meeting (attachment to file).  Jesse reported that in a previous Board meeting, there was discussion on GRMW holding a contract for the helicopter work on the Middle Fly Creek project.  There were questions about what level of liability insurance should be carried.  He has had several conversations with partners.  There is a lawyer reviewing the contract and will be sending a contracting template to Jesse hopefully by August.  GRMW’s contracting policy is eleven years old and there are Oregon Rules that have changed.  Susan Roberts, Dave Yost and Norm Cimon will work on a draft policy and will send the draft policy to Jim Webster and Allen Childs for their input in November.  Plan is to have the policy updated this coming winter.

Partner Reports:

Union Soil and Water Conservation District (USWCD):  Jim Webster reported that they are lining up contracts for getting projects on the ground. A contract is in place for the CC38 project.  They are working on a schedule for CC38. They have a project upstream from Union on private land which is part of the CC44 project.  Doing some channel work, wood addition and a pool development.  A contractor is in place for this project.  The work will start the end of July.  They have a project on Willow Creek for two fish passage barriers.  Bids came in way over the engineer’s estimate.  He cancelled the request for the proposal process and will revisit it in the fall.  They are working on design concepts for two diversions on Little Creek in Union.  They are at the 15% design level. Plan to submit an implementation proposal on Little Creek this coming spring.

Confederated Tribes of the Umatilla Indian Reservation (CTUIR):  Allen Childs mentioned that his crew has been busy this spring checking fences and getting water gaps installed on conservation easements.  They have a subcontract with Tri-County Weed.  Have been controlling weeds on various properties.  They need some managed grazing on the Southern Cross property on Catherine Creek.  On a lower pasture, there is a cheatgrass issue.  Using livestock to help get the cheatgrass under control. Working on their presentation to the ISRP and NPCC.  They will respond to ISRP and NPCC’s comments in October or November.  Should finish up construction this summer on the Longley Meadows project.  Waiting for July 1st to start working on the bridge.  The overall project should be wrapped up in November.  Bids are out for the Upper Grande Ronde and the Middle Grande Ronde projects.  They presented a project prospectus on CC43 fish passage project to the technical team a month ago.  They will submit a project proposal for CC43 this fall for funding consideration.

Nez Perce Tribe (NPT):  Katie Frenyea indicated that on the Tamkaliks project, they were hauling wood in December and the implementation was in January.  In March, the project was on hold.  It was excavated and they planted wetland seed.  Some of the upland areas were seeded and mulched.  Steve Lindley Contracting will be giving submittals on July 15th or before.  The channels will be activated in the fall. Hoping to finish up in the fall or early winter.   The Wolfe Wetland project is going into construction.  There are secured funds through OWEB and GRMW. The costs estimates are being looked at because prices have gone up.  After the cost estimate is done, proposal for bids will be out this fall for construction this spring. The Poley Allen project went through the 15% review with BPA and is approaching 30%.  They met with the landowners and operators on site a month ago.  They had no problems with the more aggressive alternative, which is to remove the entire right wing wall. There will be no work done to the irrigation infrastructure. Hopefully, construction will happen next year.  The Lostine town project is currently stuck at 30% design.  Landowners are not in agreement on the designs.  They are currently looking at five design alternatives.  She is working on their presentation to ISRP and NPCC as well.

Oregon Department of Fish and Wildlife (ODFW):  Jeff Yanke stated that they will start work again on McDaniel Phase 3 project on July 15th after the in water work window.  There is no increased cost because a lot of the pre-work was done last fall.  This will be connection work. Have permits on the Catherine Creek State Park project.  Bids will be out this fall.  Hall Ranch is working towards 80% design and cultural work is in process.  They are waiting on the inspection for the Bowman off site water development project.  Jeff announced that as of Monday, he is the Watershed Manager on a permanent basis and Kyle Bratcher is the acting Wallowa District Fish Biologist.

Forest Service (FS):  Bill Gamble reported that they are in their first year of the Adaptive Forest Landscape Restoration Program.  This is bringing funds in for fuels and monitoring.  The FS will be obligating and shifting $13,000 to GRMW for the piezometer installation on the Upper Grande Ronde Mine Tailings project.  Bill met with BPA and regional specialists on the Upper Grande Ronde project looking at project restoration designs, addressed mining claims and recreational activities.  Last week, they submitted a heritage report that encompasses several future projects.  Richard Mills is the new aquatic engineer on the forest.

Staff Reports:

Alex Towne:  She reported that over the last few months, she has been working on a barrier assessment.  She started with all the completed barriers since 1992.  Measuring habitat miles by using StreamNet fish distribution that have been improved by those projects. Then broke them out into partial and full barriers.  Looked at remaining barriers from ODFW’s priority list and also looked at how many miles could be open above the barriers. Had to split it up even more due to other barriers above those barriers. She created a document and added that to the NPCC proposal.  Alex is working on the new Lidar that was flown in August and comparing that with the 2009 Lidar and seeing if there were any changes.  She ran into an issue the two data sets were using different vertical datum.  The base line elevation was different.  She is looking at a new tool to use that was created by NOAA.

Kayla Morinaga:  She gave an update on the Water Quality Study in the Grande Ronde Valley.  Four sampling events have been done on Catherine Creek, Upper Grande Ronde and Ladd Creek.  There is a total of 10 sites.  There was copper found at the acute level at four different sites in the Upper Grande Ronde in Fly Creek, Island City, Ladd Creek and Catherine Creek at the 10th Street bridge.  Toxicologist is working with Anderson Perry to figure out why this is happening.  The FS confirmed that there have not been any copper mines in the headwaters of Catherine Creek or the Upper Grande Ronde. The Department of Environmental Quality (DEQ) stated that it could be caused by volcanic layers mixing with groundwater to bring the copper up to the surface.  Copper is known to be highly toxic to invertebrates and fish.  Ladd Creek had low dissolve oxygen concentrations. Additional sampling events will take place.  They have done two sampling events on pesticides and herbicides and there were none detected on the samples.  The next step is to do a sampling event in August with five events following.  Anderson Perry will present their findings at the State of the Science meeting in November.  The final report will be done in September 2022.  Bill Gamble brought up that bionic sampling may be beneficial and that the champ sites in Fly Creek could have data looking at the invertebrates.  Jed Hassinger stated that there may be historical water sampling data by DEQ.  Jim Webster stated that DEQ did test for copper in the past on Catherine Creek.  Jed stated that there doesn’t seem to be any buildup of copper in the soil.

On the Community Science project, Carrie Caselton Lowe has made good progress with local educators, administrators and CTUIR.  CTUIR sees a need to build a curriculum on mussels for youth.  They will be looking for additional funding for this.  Mussels might be listed as endangered soon.  Two teachers, Misty Hines from La Grande and JD Cant from Imbler, will be involved in the pilot program in the Fall.  GRMW hired two summer employees to work on effectiveness monitoring on FS projects.  They will start in July.  They will be working with folks from the Columbia River Inter-Tribal Fish Commission (CRITFC). They will do snorkel and macroinvertebrate surveys all on the tier 1 areas in the Upper Grande Ronde within the Chinook domain.  A habitat restoration paper that GRMW and partners co-authored is called Progress Towards a Comprehensive Approach for Habitat Restoration in the Columbia Basin: Case Study in the Grande Ronde River was printed in the May edition of the American Fisheries Society Fisheries Magazine (attachment to file).  GRMW hats and t-shirts are being sold at the Sports Corral in Joseph and at Blue Mountain Outfitters in La Grande.

Connar Stone:  He recently flew the drone over the Wilson-Haun, Lostine Town, Wolfe Wetland, McDaniel, Tamkaliks and Lathrop projects in Wallowa County.  This year, he has flown 25 missions with another 25 flights to perform.  He is working with CRITFC on developing protocols for the stream survey work.   The online Wallowa Atlas is built into GRMW’s website. He will be entering the metrics data soon.  They are making headway on the use of the multispectral imagery.  He is working with the Pacific Northwest Aquatic Monitoring Partnership on a remote sensing forum for learning and using drone technology.

Ian Wilson:  They are at 30% development and review on the Wilson-Haun project with BPA and the Implementation Team.  Ian is coordinating with BPA on the cultural resource work on the project site.  There was a site visit on the Lathrop property on the feedlot and restoration opportunities with Bureau of Reclamation (BOR) and Trout Unlimited (TU).  The landowner is willing to do restoration work downstream from the feedlot.  There are hang ups on moving the feedlot.  Visited with two landowners, Nez Perce Tribe (NPT) and the Oregon Department of Fish and Wildlife (ODFW) on a Chesnimnus Creek project.  This is a great opportunity to work on seven miles of stream on private land that is next to Forest Service land.  He held a site visit with the engineers on the design of the Green Valley Ranch project.  They are trying to tie this project with another project downstream.  Continuing to work with the Upper Wallowa River Restoration project.  Nils Christoffersen has taken over this project and has applied for congressional funding.  A biological assessment was written by a contracting firm and is being reviewed by the U.S. Fish and Wildlife Service.  They will be looking at the Forest Service culverts on Dry Creek, Chesnimus, South Fork, etc. in the near future.  Wallowa County Loop Road monitoring report has been approved by OWEB.  Will be speaking with Commissioner Roberts and the road work manager on revegetation on that project.  An intern from NOAA was hosted in GRMW’s Enterprise office for a week and met with local partners: Jeff Yanke, Jim Harbeck and David Bates.  The intern was looking at water management at a newly reconstructed Wallowa Lake Dam.  Wallowa Resources will be handing out children’s to-go bags in various locations for the Watershed Festival on June 25th.  GRMW has an informational sheet in the bag for participants to download the Seek app and submit photos of animals, plants, etc.  He will meet with Mike Wood and Winston Morton on Mike’s upcoming project soon.

Opportunity for Public Participation:  Liza Jane McAlister stated that she has worked with GRMW on restoration projects on her land.  The first restoration project was 13 years ago.  Her CREP has ended so they can go in and manage the land.  Have gone in with cattle and grazed the reed canary grass. They will go in every three to four weeks to get that under control.  They do have an aggressive beaver there enjoying all the trees that were planted.  She still has lots of riparian vegetation growing.  She is honored to invite the public to visit the restoration projects on her property. Recently, the Oregon FFA Board of Directors were visiting the restoration work.

Upcoming Meeting: The next scheduled meeting will be held on August 24, 2021, at 5:00 p.m.  Location to be announced later.  Meeting adjourned at 6:22 p.m.  If you have any questions or comments, please call (541) 663-0570 or write GRMW, 1114 J Avenue, La Grande OR 97850.  To reach us electronically, visit www.grmw.org.  The mission of the Board of Directors’ of the Grande Ronde Model Watershed is “to develop and oversee the implementation, maintenance and monitoring of coordinated resource management that will enhance the natural resources of the Grande Ronde River Basin.”

Board Meeting Attendance:

Board Members/Alternates:  Susan Roberts, Dave Yost, Jeff Yanke, Norm Cimon, Jed Hassinger, Allen Childs, Bill Gamble, Jim Webster, Katie Frenyea, Donna Beverage and Jim Zacharias.

Other:  Liza Jane McAlister (OWEB) and Montana Pagano (NPT).

Staff:  Jesse Steele, Ian Wilson, Connar Stone, Kayla Morinaga, Alex Towne and Mary Estes.