	Overview Information

	Project Name:  Dark Canyon Culvert Replacement and Watershed Restoration Project

	Sponsor Name:  USFS

	Technical contact name, phone # & email:  

Joe Platz

(541-962-8571)

jplatz@fs.fed.us

	Project Objectives (bullets, 1 to 2 sentence description):
Project objectives include: (1)  Juvenile fish passage; (2)  improved riparian diversity and function;  (3)  Reduced erosion of fine sediment; (4) optimum habitat with limited anthropogenic effects to contribute to healthy populations of Snake River steelhead.



	Stream Name:  Dark Canyon Creek

	Tributary to:  Meadow Creek

	Species benefited:  Snake River steelhead 


	Miles/acres/feet to be restored by this project: 2.0 miles

	Estimated total cost:  $245,000               GRMW BiOp funding request*:  $245,000

	Anticipated project start & end date:  6/1/2011 – 11/30/2011

	* Cost share is not required, but may affect project ranking with relation to cost/benefit of project actions.
	


	Project Characteristics

	Brief Project Description (What are you proposing to do?  1- 3 paragraphs, a more detailed description will be submitted under the proposal process):

	The Dark Canyon Culvert Replacement and Watershed Restoration Project would involve the following:

(1) Replace current culvert that is undersized and a juvenile fish passage concern with a properly sized, fish passable culvert to provide access to 1.75 miles of stream.

(2)  Construct 0.5 miles of exclosure fence on 0.25 mile of Little Dark Canyon Creek.



	Limiting Factors from Recovery Plan or Subbasin Plan addressed by project:

	Sediment, flow, temperature, key habitat quantity.



	Relation of Project to Other Planned, Ongoing, or Completed Restoration Projects (1-2 sentences.  Is the project part of a multi-phase effort, is this work tying to previous work in the watershed/stream):

	This is a part of a larger watershed restoration effort within Meadow Creek watershed to improve water quality, floodplain function and riparian function.


	List permits needed to implement project and at what phase you are at in obtaining the permits:

	The project will need NEPA, consultation with NMFS and USFWS, and the Army Corps and Department of State Lands permits.  Programmatic consultation will be used for this project.  

It is anticipated that the ACOE RGP will be used for this project (available June 2009)


	Landowner Participation (Has the landowner been contacted and supportive of project, are they contributing to the project):

	This project is located on land administered by the USFS



	Identify any major issues to implementation and approach to issue resolution:

	No major issues.



