## Bird Track Springs Fish Habitat Enhancement Project

## (Private Land portion) Large Wood Material and Plant Procurement

Grande Ronde Model Watershed Funding Proposal

March 7, 2016

1.  Project Name: Bird Track (Private Land portion) Large wood material and plant procurement

The Bird Track Springs Project is located on USFS and Private lands within UGC-11 Assessment Unit.

2.  Applicant:  Confederated Tribes of the Umatilla Indian Reservation, Grande Ronde Subbasin Fish Habitat                      Restoration Project

3.	Project Contact(s):

Technical Contact:

Allen Childs/Jake Kimbro

Confederated Tribes of the Umatilla Indian Reservation

La Grande Field Office

Ag Service Center, Rm. 2

10507 North McAlister Road

Island City, Oregon  97850

allenchilds@ctuir.org/jakekimbro@ctuir.org

Allen - 541.429.7940 (office & fax)/Jake – 541-429-7941 (office and fax)

Allen - 541.969.3142 (mobile)/Jake – 541 215 2234 (mobile)

Administrative Contact:

Julie Burke

Confederated Tribes of the Umatilla Indian Reservation

DNR Administrative Manager

PO Box 638

Pendleton, Oregon  97801

julieburke@ctuir.org

541.429.7292 (office & fax)

4.  Project Location:

The project is located on the Grande Ronde River within T 3S, R 36E, S 15& 16 on USFS and private lands.

Specific Actions

Acquire large wood material for instream construction of fish habitat structures along upper reach of the Bird Track Springs Fish Habitat Enhancement Project.  A total of 3,935 whole trees are anticipated for the upper reach project for the USFS and private land portions of the upper project area which is scheduled for construction beginning in 2017.

Acquire deciduous trees and shrubs for planting on private land portion of the project area.  Approximately 7399 seedlings would be planted by machine and hand within the project area.

Wood Haul

Trees over 20” dbh have been identified for removal, haul and staging on USFS lands.   These trees would be removed by excavator to keep root wads intact within close vicinity of the project area.  Therefore, hauling may be accomplished through skidding, rather than by log or semi-truck, depending on environmental review and the location of staging areas.  The objective is to haul/skid whole trees with limbs attached.  The trees will be staged in close vicinity to the Grande Ronde River.

Planting

A total of 14,000 one gallon potted deciduous seedlings, 5000: 15 cubic inch deciduous seedlings, and 20,000 conifer seedlings will be planted by machine and hand in the project area (USFS lands).  Only native species will be planted.  Some of the seedlings will require 2 years of growing time prior to planting.  Therefore, contracts must be obtained 2 years prior to project implementation.  Species to be planted include the following:

- One gallon potted deciduous seedlings (5,705)

- 2965 black cottonwood

- 1271 mixed willow

- 560 black hawthorne

- 122 serviceberry

- 353 red osier dogwood

- 244 chokecherry

- 312 speckled alder

- 10 cubic inch conifer seedlings (1694)

- Ponderosa pine